femora

AI-Powered Women's Health & Wellness Application

Project Progress and Technical Report

Models, App, Backend and Demo Build: full technical detail

| Team | Arshia Naseer (232428) Ali Haider Bilal (232398) Ammad Sajjad (232497) |
| --- | --- |
| Supervisor | Mustabshera Fatima |
| Department | Computer Science, Air University Islamabad |
| Report date | 20 September 2026 |
| Source code | github.com/ammad-sajjad/Femora (branch main, state as of the AI companion commit 539abce) |

Femora provides health awareness and risk information only. It is not a medical diagnosis and does not replace a doctor.

Contents

1. Executive summary	6

2. Project background and scope	7

3. System architecture	8

3.1 Overview	8

3.2 What happens when a user taps a button	8

3.3 API reference	8

3.4 Privacy, safety and security design	11

3.5 Repository layout	11

4. Mobile application in detail	12

4.1 Technology	12

4.2 Screens	12

4.3 State and data flow	13

4.4 PCOS assessment flow	13

4.5 Breast health flow	13

4.6 Breast self-exam and the monthly reminder	13

4.7 Server address setting	14

4.8 Android configuration	14

4.9 Automated tests	14

5. PCOS risk model	15

5.1 Data and preparation	15

5.2 Features and constraints	15

5.3 Model and training	16

5.4 Results	16

5.5 How the app uses it	17

5.6 Limitations	17

6. Breast ultrasound classifier (component A)	17

6.1 What it does	17

6.2 Datasets	17

6.3 Data-quality decisions	18

6.4 Method and settings	18

6.5 Selecting the recipe by cross-validation	19

6.6 Calibration, threshold and export	20

6.7 Model versions	20

6.8 Results	20

6.9 Rejecting uploads that are not breast ultrasounds	23

6.10 The screening threshold decision	24

6.11 Explainability	25

6.12 Limitations	25

6.13 Informal check with images from the web	26

6.14 Search for more data and an external check on BUSI-WHU (21 September 2026)	27

7. Breast cancer risk questionnaire (component B)	28

7.1 Data and design	28

7.2 How answers become model inputs	28

7.3 Model settings	29

7.4 Results	29

7.5 What the user sees and why	30

7.6 Behaviour check through the API	31

7.7 Deviation from the scope document	31

7.8 Limitations	31

8. Other parts of the breast module	31

9. Deployment and demo build	32

9.1 Hosting options considered	32

9.2 Demo procedure	32

9.3 Build environment and workarounds	32

9.4 APK builds	33

10. Verification and testing	33

10.1 Checking the ultrasound module on a phone	34

10.2 Checking the two questionnaires on a phone	35

11. Limitations, ethics and risks	35

11.1 Failure modes and mitigations	35

11.2 Ethical and legal points	36

11.3 Other limitations	36

12. Remaining work and recommended order	37

13. AI companion, personal health store and health report	37

13.1 What the user gets	37

13.2 Architecture	38

13.3 What happens when the user sends a message	38

13.4 Safety rules	38

13.5 Voice: results from live tests	39

13.5a Voice output stopped on the phone: cause and fix	39

13.6 The health report generator	40

13.7 Privacy design	40

13.8 Would pretrained question datasets help?	40

13.9 Tests	41

13.10 Defects found while building, and their fixes	42

13.11 Companion refinements (21 September 2026)	43

13.12 Accounts (scope 6.1)	43

14. Menstrual cycle tracking and prediction	44

14.1 What the user gets	44

14.2 The study: what can honestly be predicted	45

14.3 Comparison with the scope document	46

14.4 How the prediction works in the app	46

14.5 Limitations	47

15. Symptom tracking, hormonal insights, reminders and dashboard (scope 6.6 to 6.10)	47

15.1 Symptom and mood tracker (scope 6.10)	47

15.2 Hormonal health insights (scope 6.6)	48

15.3 Notifications and reminders (scope 6.8)	49

15.4 Reports and health dashboard (scope 6.9)	50

16. Presentation features added after the scope (interactive PCOS, report reader, Urdu)	51

16.1 PCOS what-if simulator	51

16.2 Photograph a medical report	52

16.3 Urdu and English language switch	53

17. Features added on 25 September 2026	54

17.1 Lesion outline on the ultrasound	54

17.2 Animated body clock on Home	55

17.3 Show my doctor (QR code)	56

17.4 A smarter AI companion	56

17.5 Morning heart check	57

17.6 Femora on WhatsApp	57

17.7 Profile panel	58

17.8 Nearby care	58

17.9 UI review	58

17.10 Not yet verified	59

18. Further features added on 25 September 2026	59

18.1 A natural voice that starts in about two seconds	59

18.2 The whole report behind the QR code	59

18.3 A Home card that keeps moving	60

18.4 Find a doctor	60

18.5 Not yet verified	60

19. UI System Overhaul, Design System & Device Deployment (29 September 2026)	60

19.1 Twelve Figma mockups implemented in Flutter	61

19.2 Branding & official app icon	62

19.3 APK optimization & device-specific builds	62

19.4 Infrastructure & Cloudflare backend tunnel	62

19.5 Marketing deck from real screenshots (30 September 2026)	62

20. Conclusion	63

Appendix A. Metric glossary	64

Appendix B. Reproducibility	64

Appendix C. Data sources and citations	65

Appendix D. Key decisions and why	65

Appendix E. Commit history (main branch)	67

Appendix F. Questions a panel may ask	68

# 1. Executive summary

This report records the state of the Femora project as of 20 September 2026: what was built, how each part works, which settings and data were used, how well the models perform on data they never saw, what was tried and rejected, and what remains. It is written so that each number and each design choice can be traced to a file in the repository. The main work of this period was the Breast Cancer module (scope 6.3) and the app and server changes needed to run the models on a phone.

Table 1. Status of the scope modules

| Module (scope ref.) | Status | Evidence |
| --- | --- | --- |
| PCOS risk (6.4) | Done | XGBoost on 541 women; 84.4% accuracy, AUC 0.88 on a 109-woman test split (from the earlier training run) |
| Breast ultrasound classifier (6.3A) | Done | ResNet50 with an ultrasound gate. On 710 held-out scans: accuracy 71.8% at the screening threshold (80.4% at a neutral threshold), cancers caught 89.2%, AUC 0.87 |
| Breast risk questionnaire (6.3B) | Done | XGBoost trained on 2.39 million real mammograms (BCSC): AUC 0.64, calibration 1.01 |
| Breast self-exam guide and reminder (6.3) | Done | Guide, logging and a monthly notification |
| Breast AI chatbot (6.3C) | Done (prototype) | The AI companion answers about the user's own ultrasound and questionnaire results; the Breast tab has "Discuss with AI" buttons |
| Cycle tracking and prediction (6.2) | Done (first version, not tried on a phone) | Period logging, calendar with phases, predicted next period, ovulation and fertile window, lateness and irregularity notes. Personal average blended with a study average, chosen after comparing it with a Random Forest (section 14) |
| Notifications and reminders (6.8) | Done (no notification delivered on a phone yet) | Period, fertile window and ovulation, daily log and medication reminders plus the monthly self-exam, planned from the cycle predictions and refreshed when they change (section 15.3) |
| Hormonal health insights (6.6) | Done (not tried on a phone) | Symptoms and mood analysed across the four cycle phases, typical hormone chart, phase tips, patterns and flags for symptoms that keep coming back (section 15.2) |
| Symptom and mood tracker (6.10) | Done (not tried on a phone) | Symptoms, mood, notes, sleep, stress and energy saved per day (any of the last 60 days); trend charts and notes for 7, 30 and 90 days; used by Home, the companion and the report (section 15.1) |
| AI healthcare companion (6.7) | Done (prototype) | Gemini chat with Urdu and English voice in and out, safety rules, personal context from the on-device health store (section 13) |
| Reports and health dashboard (6.9) | Done (not tried on a phone) | One-tap lab-style PDF (section 13.6) now with charts, and a dashboard with cycle history, a prediction check on her own cycles, symptom patterns and hormonal trends (section 15.4) |
| Onboarding and accounts (6.1) | Done (not tried on a phone) | First-launch profile plus sign-in with email, Google, a phone code or as a guest (Firebase Authentication); results stay on the phone, kept per account (section 13.12) |
| Pregnancy care (6.5) and its reminders | Not started | See section 12 |

### Key findings

The first ultrasound model did not generalise. Version 7 scored 79.7% accuracy on its own test set, but on scans from a hospital it had never seen it caught only 72% of cancers (AUC 0.69).

Adding a third hospital dataset fixed most of that. Training also on BUS-BRA (1,875 scans, four scanners) with a patient-level split raised the AUC on unseen patients from 0.69 to 0.87, and cancers caught from 72% to 91% (at the notebook threshold).

One model, two operating points. On the 710 held-out scans the deployed ultrasound model scores accuracy 71.8%, sensitivity 89.2%, specificity 63.6% at the screening threshold (0.25). With a neutral decision rule (most likely class wins) the same model scores accuracy 80.4%, sensitivity 77.5%, specificity 82.6%. The AUC, 0.87, is the same in both.

The risk questionnaire is now trained on real data. AUC 0.64 is normal for risk-factor models; its strength is calibration (expected/observed cancers = 1.01).

One planned improvement was tested and rejected. Adding the BUS-UCLM dataset gave no measurable gain, so it is documented but not deployed.

The app now runs on a phone. A release APK (19 MB) was built. Hugging Face Docker hosting turned out to need a paid plan, so the demo uses a free tunnel to the backend on the developer PC.

The ultrasound gate was strengthened. A real non-breast ultrasound had slipped through, so the gate was retrained with other-organ ultrasounds. It now refuses the organs it saw and about 43% to 60% of unseen ones, and wrongly refuses 0.3% of real breast scans; classifications did not change.

The app now has a personal AI companion. It uses Google Gemini through the backend, understands and speaks Urdu and English, and knows the user's own results (without their name) because the whole app now saves to one on-device health store. Safety rules run on the server, not in the model (section 13).

A one-tap report. The health report is a lab-style PDF (one panel per test, reference ranges, flags, QR code, report number) that can be shared or printed, with a sample-data mode for demonstrations.

Cycle prediction was measured, not assumed. On the Fehring data (159 women, 1,665 cycles) the next period is predicted within 3 days about 67% of the time on day one and about 82% once three cycles are logged. A Random Forest did no better than a woman's own average, so the simpler model is used (section 14).

About 90% of the scope is working (an estimate). The main gap is pregnancy care (6.5); the companion also lacks a grounded knowledge base and hydration reminders. Nothing built on 21 September has been tried on a phone yet.

# 2. Project background and scope

Femora is a final-year project at Air University Islamabad: a mobile application that combines menstrual-cycle tracking, PCOS risk screening, breast-health awareness and an AI companion in one app. The streamlined scope agreed on 29 June 2026 is:

Domain 1, menstrual cycle: log cycle dates and symptoms; a Random Forest (about 70% accuracy on day one) and a personalised LSTM after three or more cycles (85 to 90%).

Domain 2, PCOS: a risk questionnaire and an XGBoost classifier giving a Low, Medium or High risk score.

Domain 3, breast cancer: (A) ultrasound upload classified by a ResNet50 CNN; (B) a symptom and risk questionnaire scored by XGBoost; (C) a chatbot that explains the results.

Every output is for awareness only and must be followed up with a qualified doctor. All figures in this report were measured on held-out data and come from files in the project repository (model metadata, Kaggle notebook outputs and test logs). Where a number was chosen after seeing test results, or rests on very few samples, the text says so.

# 3. System architecture

## 3.1 Overview

The machine-learning models run on a server, not inside the app. The phone sends the questionnaire answers or the scan image to a small web service and receives the result. Models are trained offline in Kaggle notebooks and exported to files the server loads. The reasons for this split are in Appendix F (Q1).

Table 2. Architecture layers

| Layer | Technology | Where |
| --- | --- | --- |
| Mobile app | Flutter / Dart (Android). provider, http, image_picker, shared_preferences, flutter_local_notifications | lib/ |
| Backend API | FastAPI + uvicorn; ONNX Runtime (ultrasound), XGBoost (PCOS and risk), Pillow, pydantic validation | backend/app.py |
| Models | ONNX ResNet50 (47 MB, three outputs), two XGBoost boosters (335 KB and 248 KB), metadata JSON files | backend/models/ |
| Training | Kaggle notebooks (GPU T4 for ultrasound, CPU for XGBoost); PyTorch, scikit-learn, imbalanced-learn, ONNX | ml/build_notebooks.py |
| Demo hosting | Cloudflare quick tunnel from the developer PC, started by one script | scripts/start_demo.ps1 |

## 3.2 What happens when a user taps a button

1. The app checks the input against the same ranges the server uses (for example age 12 to 60 for PCOS) and blocks submission with a message if required choices are missing.

2. The app sends an HTTP request to the server address: JSON for the questionnaires, a multipart form with the image for scans. Timeouts: 15 seconds for JSON, 45 seconds for a scan upload.

3. The tunnel forwards the request over HTTPS to the backend on the PC (port 8000).

4. FastAPI validates the request with pydantic. Out-of-range or missing fields return HTTP 422 with an explanation; images over 10 MB return 413.

5. The server prepares the input: for a scan, EXIF rotation, grayscale, pad to square, resize to 224 × 224, normalise; for the questionnaires, convert answers to the model's feature coding.

6. The model runs: ONNX Runtime for the ResNet50 (about 95 ms on this PC's CPU); XGBoost for the two questionnaire models (a few milliseconds).

7. The server post-processes: temperature scaling and the screening threshold (scan); per-answer SHAP contributions to name the top risk factors (PCOS and risk); a heatmap from class activation maps (scan); guidance text chosen by rules.

8. The server returns JSON and the app renders it (result card, probability bars, heatmap toggle, guidance cards, disclaimer).

## 3.3 API reference

Interactive documentation is generated automatically at /docs on the running server. The tables below list every field.

Table 3. PCOS request

| Field (POST /predict/pcos) | Type and allowed range | Meaning |
| --- | --- | --- |
| age | integer 12 to 60 | Years. Collected, but not used by the model (section 5.2) |
| height_cm, weight_kg | number 120 to 210, 25 to 200 | Used to compute BMI = kg / (m squared) |
| waist_in, hip_in | optional, 15 to 70 and 15 to 80 | Waist-to-hip ratio; if skipped, the median 0.89 is used |
| irregular_cycle | boolean | Periods are irregular |
| period_days | integer 0 to 15 | Days a period usually lasts |
| weight_gain, hair_growth, skin_darkening, hair_loss, pimples | boolean | Symptoms noticed in the past six months |
| fast_food, regular_exercise | boolean | Lifestyle answers |

Table 4. PCOS response

| Field (PCOS response) | Meaning |
| --- | --- |
| probability, risk_level | Model probability (0 to 1) and the band: low below 0.30, medium 0.30 to 0.60, high 0.60 and above |
| bmi | Computed BMI, rounded to one decimal |
| factors | Up to three answers that raised the risk most (SHAP contribution above 0.05), for example "Excess Hair Growth"; BMI is added if 25 or more |
| guidance, disclaimer | Rule-based advice cards and the awareness-only disclaimer |

Table 5. Breast risk request

| Field (POST /predict/breast/risk) | Type and allowed range | Meaning |
| --- | --- | --- |
| age | integer 18 to 100 | Mapped to a 5-year group from 35-39 to 80-84; outside that range the nearest group is used and a note is added |
| height_cm, weight_kg | as above | BMI group 1 to 4 |
| menopause | pre ¦ post ¦ unknown | Post-menopausal or age 55 and over is coded together, as BCSC does |
| hormone_therapy, surgical_menopause | optional boolean | Only used when post-menopausal |
| first_birth | under_30 ¦ 30_or_older ¦ never ¦ unknown | Age at first birth |
| relatives_with_breast_cancer | optional 0, 1 or 2 | Mother, sister or daughter; 2 means two or more |
| breast_biopsy | optional boolean | Previous breast biopsy |
| breast_density | optional a ¦ b ¦ c ¦ d | BI-RADS density from a mammogram report |
| last_mammogram | optional normal ¦ false_positive | Result of the last mammogram, if any |
| symptoms | list of breast_lump, armpit_lump, nipple_discharge, nipple_change, skin_change, shape_change, breast_pain | Handled by referral rules, not by the model |

Table 6. Breast risk response

| Field (risk response) | Meaning |
| --- | --- |
| probability, average_probability, relative_risk | Estimated one-year risk, the average for the same age group, and their ratio |
| risk_level, age_group | low (ratio below 1.35), medium (1.35 to 2.4) or high (2.4 and above); the age group used |
| factors | Up to three answers that raised the estimate most (age is excluded) |
| red_flags, urgency | Symptoms needing a doctor, each marked urgent or soon; urgency is the most severe (none, soon, urgent) |
| guidance, notes, summary, disclaimer | Advice cards, model-scope notes, a plain-language summary, the disclaimer |

Table 7. Scan request and response

| Field (POST /predict/breast/scan) | Meaning |
| --- | --- |
| image (multipart file) | PNG or JPG ultrasound, up to 10 MB. Anything the server cannot read as an image returns 422 |
| prediction, title, confidence | normal, benign or malignant; a display title (Likely Normal, Likely Benign, Suspicious Finding); the calibrated probability of the predicted class |
| probabilities | Calibrated probability of each class |
| heatmap_jpeg | Base64 JPEG of the scan with the class activation map overlaid (only for benign and malignant) |
| summary, guidance, disclaimer | Plain-language explanation (also passed to the AI companion), advice cards, disclaimer |
| model_accuracy | Accuracy shown to the user, read from the model's metadata (0.7183) |

A real PCOS request and the server's real answer (produced by the running backend):

REQUEST POST /predict/pcos {"age": 24, "height_cm": 160, "weight_kg": 68, "waist_in": 32, "hip_in": 38, "irregular_cycle": true, "period_days": 4, "weight_gain": true, "hair_growth": true, "skin_darkening": false, "hair_loss": false, "pimples": true, "fast_food": true, "regular_exercise": false} RESPONSE (guidance shortened) { "probability": 0.9748, "risk_level": "high", "bmi": 26.6, "factors": [{"key": "bmi", "label": "BMI 26.6"}, {"key": "hair_growth", "label": "Excess Hair Growth"}, {"key": "fast_food", "label": "Frequent Fast Food"}] }

A real breast risk request and answer (a 52-year-old with a reported lump; guidance text shortened):

REQUEST POST /predict/breast/risk {"age": 52, "height_cm": 160, "weight_kg": 72, "menopause": "post", "hormone_therapy": false, "surgical_menopause": false, "first_birth": "30_or_older", "relatives_with_breast_cancer": 1, "breast_biopsy": true, "breast_density": "c", "last_mammogram": "normal", "symptoms": ["breast_lump"]} RESPONSE (guidance, notes and summary omitted) { "probability": 0.00698, "average_probability": 0.00421, "relative_risk": 1.66, "risk_level": "medium", "age_group": "50-54", "factors": [{"key": "nrelbc", "label": "Family History"}, {"key": "brstproc", "label": "Previous Biopsy"}, {"key": "density", "label": "Dense Breasts"}], "red_flags": [{"key": "breast_lump", "label": "Breast Lump", "urgency": "urgent"}], "urgency": "urgent" }

Table 8. Errors and how the app reports them

| HTTP status | When | What the app tells the user |
| --- | --- | --- |
| 200 | Success | The result screen |
| 413 | Image larger than 10 MB | The server's explanation (please upload a smaller file) |
| 422 | Invalid answers, unreadable file, colour photo or Doppler scan, not an ultrasound | The server's explanation of what to change |
| other / no answer | Server error, timeout, no connection | "Server error", "The server took too long" or "Could not reach the Femora server" |

## 3.4 Privacy, safety and security design

Uploaded scans are read into memory, classified and discarded; the server code never writes them to disk. The server stores no personal data and it has no accounts: when the user signs in, the account is held by Firebase Authentication (Google), not by the Femora server.

Uploads are limited to 10 MB, and images that are not grayscale ultrasounds are refused before any prediction is made (section 6.9).

Every result carries a disclaimer and advises seeing a doctor. Result wording says "suspicious" or "likely", never "you have".

Known gaps for a real launch: the server allows requests from any origin (CORS set to *), has no authentication or rate limiting, and the Android app allows plain-http traffic (a development convenience). The demo tunnel terminates TLS at Cloudflare, so Cloudflare can technically see traffic. These are acceptable for a demonstration and must be fixed before real users.

## 3.5 Repository layout

Table 9. Where things are

| Path | Contents |
| --- | --- |
| lib/ | Flutter app: main.dart, screens/ (12, incl. sign-in, onboarding and report), models/ (state, health store, chat, cycle engine), services/ (API, reminders, voice, report), widgets/ (12), theme/ |
| backend/ | app.py (API), companion.py (Gemini chat, voice, safety), .env (API key, not committed), models/ (ONNX, XGBoost, metadata, gate), Dockerfile, requirements files |
| ml/ | build_notebooks.py (writes the Kaggle notebooks), notebooks/, v7_split.csv and busbra_split.csv (pinned splits) |
| test/ | Flutter tests (breast flow, PCOS flow, server address, health store, chat, companion, onboarding, report) |
| scripts/ | start_demo.ps1 (server and tunnel), build_report.py (this report) |
| assets/images/ | The two demo scans used inside the app |
| scope doument/ | The scope document (PDF) and this report |

# 4. Mobile application in detail

## 4.1 Technology

Table 10. App technology

| Item | Detail |
| --- | --- |
| Framework | Flutter 3.47.5 (stable), Dart; Material design; single codebase (built for Android) |
| State management | provider (ChangeNotifier classes) |
| Networking | http package; JSON and multipart requests; static server address with an in-app override |
| Local storage | shared_preferences (keys: health_store_v1, health_scan_heatmap_v1, companion_chat_v1, self_exam_last, self_exam_reminder, api_base_url) |
| Voice and report | record (WAV microphone capture), audioplayers (playback), pdf and printing (report PDF, preview, share) |
| Media | image_picker (gallery and camera; images capped at 2048 px wide and JPEG quality 95) |
| Notifications | flutter_local_notifications, timezone, flutter_timezone |
| Design | Inter font; colours berry #9E1B46, deep berry #831438, rose #FF4D79, pink #F03D68, background #F9F9FC |
| Package | com.example.femora, version 1.0.0 (build 1) |

## 4.2 Screens

Table 11. The five tabs

| Screen (bottom tab) | What it does | State |
| --- | --- | --- |
| Home dashboard | Health snapshot (PCOS, ultrasound, breast risk, self-exam), quick log, next-step card | Working: reads the health store; the old fake cycle day, hormone cards and insight text were removed because there is no cycle prediction yet |
| Cycle calendar | Cycle summary, period logging, month calendar with phases and predictions, notes on irregular or late cycles, cycle history, daily symptom, mood and notes log | Working: predictions from the logged periods (section 14); symptom log saved on the phone |
| PCOS assessment | Questionnaire (four sections), risk gauge, factor tags, guidance cards | Working: calls /predict/pcos |
| Breast health | Ultrasound upload and result with heatmap; risk questionnaire and result; self-exam guide and reminder | Working: calls both breast endpoints |
| AI companion | Personal chat with Gemini, voice in and out (Urdu and English), settings, health report | Working: calls /chat and /voice endpoints (section 13) |

## 4.3 State and data flow

Table 12. State classes

| Class | Responsibility |
| --- | --- |
| AppState | Selected tab, calendar day, symptom chips and mood; saves the daily log to the health store |
| HealthStore | Profile, latest PCOS, scan, risk, heatmap and daily log on the phone; builds the name-free context for the companion (section 13) |
| ChatState, VoiceController | Conversation and sending; microphone recording, transcription and read-aloud |
| PcosState | Submits the PCOS answers, holds loading, result and error |
| BreastState | Submits a scan or the risk answers; holds the scan result and the risk result; returns an error message or null |
| SelfExamState | Date of the last self-exam and the reminder switch, stored on the device; schedules or cancels the notification |
| ApiService | All HTTP calls, timeouts and error messages; server address (built-in default, build option, or in-app setting) |

## 4.4 PCOS assessment flow

Sections: About You (age, height, weight, optional waist and hip), Your Cycle (regular or irregular; days a period lasts), Symptoms (weight gain, excess hair growth, skin darkening, hair loss, acne, from the past six months), Lifestyle (fast food often; exercise regularly).

The button "Calculate My Risk" shows a spinner while the request runs. Required yes/no questions that are unanswered are highlighted and block submission; numeric fields show their allowed range.

The result screen shows the risk gauge and band, the top contributing answers as tags, guidance cards and the disclaimer. If the server cannot be reached the form stays open with an error message.

## 4.5 Breast health flow

Ultrasound upload. A bottom sheet offers: choose from gallery, take a photo of the scan (not on web), or two built-in sample scans (benign and malignant) for demonstrations.

Result. After the request, the screen shows the class title, the calibrated confidence, a probability bar for each class, the scan with a switch to show the heatmap, guidance cards and the disclaimer. A button sends the plain-language summary to the AI companion.

Rejected uploads. If the server refuses an image (colour photo, not an ultrasound, too large), the app shows the server's explanation in place of a result.

Risk questionnaire. Questions: age, height, weight, menopause status, hormone therapy and surgical menopause (only if post-menopausal), age at first birth, close relatives with breast cancer (none, one, two or more), previous biopsy, breast density (optional), last mammogram (optional), and symptoms (lump, armpit lump, nipple discharge, nipple change, skin change, size or shape change, breast pain). Required choices block submission until answered.

Risk result. Shows the one-year risk against the age average, the band, the answers that raised it, any red-flag symptoms with urgency, guidance, notes and the disclaimer. An info button explains what the numbers mean.

## 4.6 Breast self-exam and the monthly reminder

The self-exam guide is a step-by-step screen. The user can log that they did an exam; the app stores the date and shows days until the next one is due (30-day interval; negative means overdue).

The reminder is a local notification, scheduled on the phone (no server involved). It repeats every month on the day of the last exam (capped at day 28 so short months are not skipped) at 10:00, in the phone's time zone. Title: "Time for your monthly self-exam".

Android delivers it with inexact timing (allowed while idle), which needs no exact-alarm permission. Permission to show notifications is requested when the user turns the reminder on; if refused, the app explains how to allow it. Logging a new exam re-anchors the schedule. The receiver is also registered for reboot so the reminder survives a restart.

## 4.7 Server address setting

Because the free tunnel gives a new address on every start, the app has a hidden setting: long-press the header, choose Server address and paste the address. Only addresses starting with http:// or https:// are accepted; a trailing slash is removed. The value is saved on the phone and loaded at startup; "Reset" restores the built-in default (10.0.2.2:8000 on the Android emulator, localhost elsewhere, or the build option API_BASE_URL).

## 4.8 Android configuration

Permissions: INTERNET, POST_NOTIFICATIONS, RECEIVE_BOOT_COMPLETED (plus vibrate, added by the notification library). Plain-http traffic is allowed (usesCleartextTraffic).

The release APK is for 64-bit ARM (arm64-v8a), 19 MB, signed with a debug key (APK signature scheme v2): suitable for installing directly, not for the Play Store.

Build tools: JDK 17, Android SDK platform 36 (plus 35, 34 and 33 required by plugins), build-tools 36.0.0, NDK 28.2.

## 4.9 Automated tests

Table 13. Flutter tests (10 pass; the stale template test fails)

| Test file | Test | Checks |
| --- | --- | --- |
| breast_flow_test | risk questionnaire sends answers and shows the risk profile | Answers reach the API in the right format; result displayed |
| breast_flow_test | questionnaire blocks submission until required choices are answered | Validation |
| breast_flow_test | sample scan is analysed and the result can be discussed with the AI companion | Upload path, result, hand-off to the chat |
| breast_flow_test | shows the server explanation when an upload is rejected | Error path (422) |
| breast_flow_test | self-exam can be logged and the monthly reminder toggled | Local storage and reminder switch |
| pcos_flow_test | questionnaire sends answers and shows the model result | PCOS happy path |
| pcos_flow_test | shows an error and stays on the form when the server is unreachable | PCOS failure path |
| server_address_test | a saved address overrides the default, and reset restores it | Server setting logic |
| server_address_test | addresses that are not http(s) are rejected and change nothing | Input validation |
| server_address_test | the saved address is loaded at startup | Persistence |
| widget_test | Counter increments smoke test | Stale template test: fails, also on the previous main branch |

# 5. PCOS risk model

This module was completed before this reporting period and was not retrained here; the details below come from its notebook and metadata. It shows how a questionnaire model was built for the same app, and the same honesty standard is applied.

## 5.1 Data and preparation

Dataset: Polycystic ovary syndrome (PCOS), Kottarathil, Kaggle: 541 women from ten hospitals in Kerala, India, with clinical and lab columns and a PCOS yes/no label. Sheet "Full_new" of PCOS_data_without_infertility.xlsx.

Cleaning: identifier columns dropped; every column forced to numeric (a few lab values had typos such as "1.99."); missing values filled with the column median.

Derived columns: irregular_cycle = cycle type is not "regular" (code 2); waist_hip_ratio = waist / hip.

## 5.2 Features and constraints

The app can only ask what a woman can answer herself, so the deployed model uses 11 self-reportable features and no blood tests or ultrasound counts. A model on the full clinical columns was trained alongside as a reference upper bound.

Table 14. PCOS features (deployed model)

| Feature | Source column | Monotone constraint | Importance |
| --- | --- | --- | --- |
| bmi | BMI | can only raise risk | 0.034 |
| irregular_cycle | derived | can only raise risk | 0.082 |
| period_days | Cycle length (days) | free | 0.071 |
| waist_hip_ratio | derived | free | 0.036 |
| weight_gain | Weight gain (Y/N) | can only raise risk | 0.229 |
| hair_growth | hair growth (Y/N) | can only raise risk | 0.144 |
| skin_darkening | Skin darkening (Y/N) | can only raise risk | 0.113 |
| hair_loss | Hair loss (Y/N) | can only raise risk | 0.021 |
| pimples | Pimples (Y/N) | can only raise risk | 0.036 |
| fast_food | Fast food (Y/N) | can only raise risk | 0.207 |
| regular_exercise | Reg. exercise (Y/N) | can only lower risk | 0.029 |

Monotonic constraints keep the model medically sensible and explainable: a symptom can never lower the risk and regular exercise can never raise it. Period length and waist-to-hip ratio have no one-directional relationship, so they are learned freely.

Age is excluded. Every woman in the dataset is 20 to 48 and PCOS patients are only about two years younger, so an unconstrained model learned a spurious "younger means higher risk" rule that would not hold for app users. The age question is asked but not used.

## 5.3 Model and training

Table 15. PCOS training settings

| Setting | Value |
| --- | --- |
| Algorithm | XGBoost classifier (gradient-boosted trees), binary logistic objective |
| Trees / depth / learning rate | 300 trees, maximum depth 3, learning rate 0.05 |
| Subsampling | subsample 0.9, colsample_bytree 0.9 |
| Metric during training / seed | logloss / random_state 42 |
| Class imbalance | SMOTE (synthetic minority oversampling) on the training rows only; inside each fold during cross-validation, so synthetic copies never reach a test fold |
| Hold-out split | 80% training / 20% test (109 women), stratified by label |
| Model comparison | 5-fold stratified cross-validation of logistic regression, random forest (300 trees) and XGBoost, on the self-report and the full-clinical features |

## 5.4 Results

Table 16. PCOS hold-out results

| Measure (threshold 0.5) | Value |
| --- | --- |
| Accuracy | 84.4% |
| Precision | 77.1% |
| Recall (sensitivity) | 75.0% |
| F1 | 76.1% |
| AUC | 0.884 |
| Test size | 109 |

Implied confusion matrix on the 109 women: 27 true positives, 65 true negatives, 8 false positives, 9 false negatives (derived from the metrics). With only 109 women the 95% uncertainty on the accuracy is about 7 points.

Table 17. 5-fold cross-validation (mean ± standard deviation)

| Features | Model | Accuracy | F1 | Recall | AUC |
| --- | --- | --- | --- | --- | --- |
| Self-report (app) | Logistic Regression | 0.813 ± 0.027 | 0.748 ± 0.025 | 0.842 ± 0.028 | 0.875 ± 0.032 |
| Self-report (app) | Random Forest | 0.815 ± 0.028 | 0.729 ± 0.037 | 0.757 ± 0.033 | 0.880 ± 0.034 |
| Self-report (app) | XGBoost | 0.795 ± 0.054 | 0.705 ± 0.061 | 0.740 ± 0.048 | 0.868 ± 0.027 |
| Full clinical (reference) | Logistic Regression | 0.865 ± 0.027 | 0.807 ± 0.034 | 0.859 ± 0.049 | 0.932 ± 0.009 |
| Full clinical (reference) | Random Forest | 0.891 ± 0.028 | 0.829 ± 0.046 | 0.813 ± 0.059 | 0.948 ± 0.008 |
| Full clinical (reference) | XGBoost | 0.884 ± 0.029 | 0.828 ± 0.039 | 0.848 ± 0.041 | 0.949 ± 0.012 |

On the self-report features the three models are statistically indistinguishable (differences smaller than one standard deviation); XGBoost is not the best in cross-validation. It was kept because the scope names it, it supports monotonic constraints and per-answer explanations (SHAP).

Table 18. Do the bands separate risk?

| Risk band | Women in test set | Actual PCOS rate |
| --- | --- | --- |
| Low | 60 | 10% |
| Medium | 16 | 25% |
| High | 33 | 79% |

Bands: Low below 30%, Medium 30% to 60%, High 60% and above. The observed PCOS rate rises from 10% to 79% across the bands.

## 5.5 How the app uses it

The server computes BMI and the waist-to-hip ratio (median 0.89 if the tape measurements are skipped), builds the 11-feature row and predicts the probability.

Explanations: XGBoost's per-answer SHAP contributions are computed; answers that push the risk up by more than 0.05 (log-odds) become the result tags, at most three. "Low exercise", "Short periods" (3 days or fewer) and "Long periods" (7 or more) are shown only when they apply.

Guidance rules: high risk suggests a specialist and lists the confirming tests (ultrasound and hormone blood tests); medium suggests monitoring cycles for 2 to 3 months; BMI 25 or more or weight gain adds nutrition advice; no regular exercise adds a 150-minute activity tip; irregular cycles add a tracking tip; otherwise "Healthy Habits".

## 5.6 Limitations

Trained on 541 women from one region; not validated on Pakistani women.

Self-reported symptoms are noisy and the model sees no blood tests, so it flags risk but cannot diagnose PCOS.

The hold-out accuracy rests on 109 women; cross-validated accuracy is about 80%.

# 6. Breast ultrasound classifier (component A)

## 6.1 What it does

The user uploads a breast ultrasound image. The model returns calibrated probabilities for normal, benign and malignant, a heatmap of where it looked, a plain-language explanation and guidance. A scan is flagged as suspicious whenever the probability of malignancy reaches the screening threshold, even if another class is more likely. This is deliberate: a screening tool should rarely miss a cancer.

## 6.2 Datasets

Table 19. Datasets used for the ultrasound module

| Dataset | Content | Role | Source and terms |
| --- | --- | --- | --- |
| BUSI | 780 images, 600 women, Baheya Hospital, Cairo; 766 kept after de-duplication; normal / benign / malignant | Training | Al-Dhabyani et al., Data in Brief 2020 |
| BrEaST-Lesions-USG | 256 scans, 256 patients; every label confirmed by biopsy or follow-up | Training | Pawłowska et al. 2024, TCIA, CC BY 4.0 |
| BUS-BRA | 1,875 images, 1,064 patients, four scanners (GE Logiq 5, GE Logiq 7, Toshiba Aplio 300, U-Systems); biopsy-proven benign / malignant; National Cancer Institute, Rio de Janeiro | Training and external test | Gómez-Flores et al., Medical Physics 2024; citation required |
| BUS-UCLM | 683 images, 38 patients, Siemens ACUSON S2000, Spain (normal, benign, malignant) | Experiment only (not deployed) | Vallez et al., Scientific Data 2025, CC BY 4.0 |
| Natural Images, Chest X-ray, Brain MRI | Photos, chest radiographs and brain scans from Kaggle | Ultrasound gate only | Public Kaggle datasets |

Table 20. Images per hospital, class and split (final deployed model; 2,897 images)

| Hospital | Class | Train | Validation | Test | Total |
| --- | --- | --- | --- | --- | --- |
| BUSI | normal | 91 | 19 | 21 | 131 |
| BUSI | benign | 306 | 62 | 61 | 429 |
| BUSI | malignant | 146 | 29 | 31 | 206 |
| BrEaST | normal | 2 | 1 | 1 | 4 |
| BrEaST | benign | 115 | 22 | 17 | 154 |
| BrEaST | malignant | 67 | 14 | 17 | 98 |
| BUS-BRA | benign | 772 | 126 | 370 | 1,268 |
| BUS-BRA | malignant | 352 | 63 | 192 | 607 |
| All | normal | 93 | 20 | 22 | 135 |
| All | benign | 1,193 | 210 | 448 | 1,851 |
| All | malignant | 565 | 106 | 240 | 911 |

Normal scans are rare (135 in total, only 22 in the test set), so the normal class is the least reliable. BUS-BRA has no normal class.

## 6.3 Data-quality decisions

Lesion masks are not training images. BUSI ships a black image with a white blob (the lesion outline) next to each scan. Those masks are excluded from training and used only to check the heatmaps.

Near-duplicates are grouped. A 256-bit perceptual (difference) hash groups images within 12 bits (about 5%) of each other. Groups are never split across train and test, and groups with conflicting labels are dropped (14 images; 148 images fell into 67 duplicate groups).

BUS-BRA is split by patient. Both breasts of a patient stay in the same split (about 60% train, 10% validation, 30% test), so the model cannot memorise a patient.

The old test set is pinned. BUSI and BrEaST keep the exact split of version 7 (stored in ml/v7_split.csv), so old and new models are scored on the same original images.

A pre-augmented BUSI copy was rejected. A Kaggle dataset of rotated and sharpened BUSI copies would leak near-identical images into the test set.

BUS-UCLM marked and Doppler images were excluded. 144 of the 154 images with on-screen measurement marks show a lesion, so the marks would teach the model that marks mean lesion.

## 6.4 Method and settings

Table 21. Ultrasound training settings

| Setting | Value |
| --- | --- |
| Preprocessing (same code in training and server) | EXIF rotation, convert to grayscale, pad to a square with black (not stretch: lesion shape matters), bilinear resize to 224 × 224, repeat to 3 channels, ImageNet mean (0.485, 0.456, 0.406) and standard deviation (0.229, 0.224, 0.225) |
| Backbone | ResNet50 (torchvision, ImageNet weights V2), about 25.6 million parameters |
| Head | Global average pooling, dropout 0.3, linear layer 2048 to 3 classes |
| Loss | Cross-entropy with label smoothing 0.05, multiplied per image by a weight (below) |
| Sample weights | Inverse class frequency; the source-balanced recipe also multiplies by inverse hospital frequency so each hospital counts equally; normalised to mean 1 |
| Optimiser | AdamW, weight decay 1e-4 |
| Phase 1 (4 epochs) | Backbone frozen; only the new head trains, learning rate 1e-3 |
| Phase 2 (26 epochs) | All layers train: backbone learning rate 1e-4, head 5e-4, cosine decay to zero over the 26 epochs (stepped every batch) |
| Batch size, precision | 32 images; mixed precision (fp16 autocast with gradient scaling) on the GPU |
| Training images | Pre-resized (padded) to 288 × 288, then randomly cropped to 224 × 224 with the augmentations below; validation and test use the plain 224 × 224 image |
| Epoch selection | The final model keeps the epoch with the best validation macro-F1 (epoch 23 of 30); cross-validation folds use the last epoch, so their estimate is not optimistic |
| Cross-validation | 5-fold StratifiedGroupKFold on train + validation, stratified by hospital and class, grouped by duplicate group or patient; out-of-fold predictions reused for calibration and the threshold |
| Reproducibility | Random seed 42 everywhere; splits stored in ml/v7_split.csv and ml/busbra_split.csv |
| Hardware | Kaggle NVIDIA Tesla T4 GPU (version 7 trained in 27 min 44 s) |

Table 22. The two training recipes

| Augmentation | Standard recipe | Scanner recipe (selected) |
| --- | --- | --- |
| Random resized crop (scale / aspect) | 0.70 to 1.00 / 0.85 to 1.18 | 0.55 to 1.00 / 0.80 to 1.25 |
| Horizontal flip | yes (never vertical: the transducer is always at the top) | yes |
| Rotation | up to 10 degrees, 50% of images | up to 12 degrees, 50% |
| Brightness and contrast jitter | ± 0.25 | ± 0.40 |
| Gaussian blur (kernel 5, sigma 0.1 to 1.5) | no | 30% of images |
| Sharpness change (factor 2.0) | no | 30% of images |
| Hospital weighting | no | each hospital counts equally |

The scanner recipe imitates differences between machines (zoom, blur, sharpness, gain and contrast).

## 6.5 Selecting the recipe by cross-validation

The rule was fixed in advance: the recipe with the higher mean malignant AUC across hospitals on out-of-fold predictions wins. The test set was not touched.

Table 23. Cross-validation, fold by fold

| Recipe | Fold | Accuracy | Macro-F1 | Cancers caught | AUC |
| --- | --- | --- | --- | --- | --- |
| Baseline | 1 | 0.821 | 0.809 | 0.828 | 0.901 |
| Baseline | 2 | 0.817 | 0.828 | 0.777 | 0.907 |
| Baseline | 3 | 0.808 | 0.763 | 0.795 | 0.866 |
| Baseline | 4 | 0.799 | 0.790 | 0.809 | 0.904 |
| Baseline | 5 | 0.868 | 0.839 | 0.844 | 0.925 |
| Scanner | 1 | 0.821 | 0.826 | 0.836 | 0.910 |
| Scanner | 2 | 0.819 | 0.811 | 0.799 | 0.906 |
| Scanner | 3 | 0.810 | 0.750 | 0.788 | 0.874 |
| Scanner | 4 | 0.822 | 0.816 | 0.756 | 0.908 |
| Scanner | 5 | 0.847 | 0.821 | 0.801 | 0.905 |

Table 24. Recipe comparison (mean ± standard deviation)

| Recipe | CV accuracy | CV AUC | BUSI AUC | BrEaST AUC | BUS-BRA AUC | Selection score |
| --- | --- | --- | --- | --- | --- | --- |
| Baseline | 0.823 ± 0.027 | 0.901 ± 0.022 | 0.963 | 0.827 | 0.881 | 0.8903 |
| Scanner (selected) | 0.824 ± 0.014 | 0.901 ± 0.015 | 0.954 | 0.845 | 0.879 | 0.8926 |

The two recipes are effectively tied (0.901 both); the scanner recipe was chosen by the fixed rule and is more stable across folds (standard deviation 0.014 against 0.027 for accuracy).

## 6.6 Calibration, threshold and export

Temperature scaling divides the network's logits by T = 1.1425, fitted on 2,187 out-of-fold predictions, so a stated confidence matches how often it is right. On the test set the expected calibration error fell from 0.0385 to 0.0289.

Screening threshold. The notebook picked the highest threshold that still catches at least 90% of malignant scans on the out-of-fold predictions (0.21). The deployed value is 0.25 (section 6.10).

ONNX export. Opset 17; input "image" of shape batch × 3 × 224 × 224; outputs logits (batch × 3), embedding (batch × 2048) and class activation maps (batch × 3 × 7 × 7); dynamic batch size. Convolution and linear weights are stored in fp16 and cast to fp32 when loaded, keeping the file at 47 MB (fp32 would be 94 MB, near GitHub's 100 MB limit). The fp32 export matches PyTorch to within 1.1e-04 in probability; the deployed file differs by at most 0.019 and changes the predicted class of 2 of 710 test scans. Every reported test number is computed with the exported ONNX model, the same one the server runs.

Speed. The model call takes about 95 ms per scan on this PC's CPU (median 94 ms, 95th percentile 106 ms; measured on 40 scans). End-to-end time is dominated by the upload.

## 6.7 Model versions

Table 25. Ultrasound model history

| Version | What changed | Status |
| --- | --- | --- |
| v6 | BUSI + BrEaST; first working model | Replaced |
| v7 | Added the ultrasound gate, calibration and a fixed split. Test accuracy 79.7% on its own 148 scans | Replaced; kept as a fallback |
| BUS-BRA model | v7 pipeline plus BUS-BRA (third hospital, four scanners), patient-level split, separate Kaggle notebook | Deployed in the app |
| UCLM model | BUS-BRA model plus BUS-UCLM (mostly normal scans, a fifth scanner) | Tested, not deployed |

## 6.8 Results

### 6.8.1 The problem found in version 7

Before training anything new, version 7 was run, unchanged, on all 1,875 BUS-BRA scans, which it had never seen. It caught 76.9% of cancers, cleared 58.4% of benign scans and had an AUC of only 0.733. Accuracy differed strongly by scanner:

Table 26. Version 7 on unseen scanners (notebook threshold 0.22)

| Scanner (BUS-BRA) | Scans | AUC | Cancers caught | Benign cleared |
| --- | --- | --- | --- | --- |
| GE Logiq 5 | 809 | 0.756 | 74% | 66% |
| GE Logiq 7 | 902 | 0.735 | 84% | 49% |
| Toshiba Aplio 300 | 139 | 0.746 | 59% | 77% |
| U-Systems | 25 | 0.812 | 64% | 79% |

### 6.8.2 Version 7 against the BUS-BRA model on unseen patients

The fair comparison uses the 562 scans of BUS-BRA test patients (192 malignant), which neither model trained on. Confidence intervals come from 2,000 bootstrap resamples of the test scans.

Table 27. Unseen BUS-BRA patients (562 scans)

| Measure | Version 7 | BUS-BRA model (threshold 0.21) |
| --- | --- | --- |
| AUC (95% interval) | 0.691 (0.643 to 0.735) | 0.866 (0.832 to 0.896) |
| Cancers caught | 72.4% (65.9 to 78.7) | 91.1% (86.8 to 95.0) |
| Benign scans cleared | 58.4% (53.3 to 63.1) | 53.2% (48.3 to 58.2) |

The AUC gain is 0.175 (95% interval 0.136 to 0.214); the new model was better in 100% of resamples.

### 6.8.3 The original 148 test scans

Table 28. The 148 scans both models were tested on

| Measure | Version 7 | BUS-BRA model (threshold 0.21) |
| --- | --- | --- |
| Accuracy | 79.7% | 77.0% |
| Cancers caught | 81.2% | 89.6% |
| Benign scans cleared | 81.0% | 73.0% |
| AUC | 0.841 | 0.882 |

This set is small: four extra correct or wrong images move accuracy by about 2.7 points. AUC and sensitivity improved; accuracy and specificity dipped slightly.

### 6.8.4 Final results of the deployed model

Table 29. Deployed ultrasound model at the screening threshold 0.25

| Test group | Scans | Accuracy | Cancers caught | Non-cancer cleared | AUC |
| --- | --- | --- | --- | --- | --- |
| All held-out scans | 710 | 71.8% | 89.2% | 63.6% | 0.869 |
| Original BUSI + BrEaST scans | 148 | 77.0% | 85.4% | 75.0% | 0.882 |
| BUS-BRA unseen patients | 562 | 70.5% | 90.1% | 60.5% | 0.866 |

Accuracy is three-class (normal, benign, malignant). Sensitivity and specificity treat malignant against everything else. Approximate 95% uncertainty: accuracy ± 3.3 points (710 scans), cancers caught ± 3.9 points (240 malignant scans).

### 6.8.5 One model, different decision rules

Table 30. Same network, different decision rules

| Decision rule (all 710 test scans) | Accuracy | Macro-F1 | Cancers caught | Benign / normal cleared | AUC |
| --- | --- | --- | --- | --- | --- |
| Frozen ImageNet ResNet50 + logistic regression (baseline) | 72.1% | 0.694 | 57.9% | 81.5% | 0.773 |
| Fine-tuned, most likely class wins (argmax) | 80.4% | 0.807 | 77.5% | 82.5% | 0.869 |
| Fine-tuned, screening threshold 0.21 | 68.3% | 0.731 | 90.8% | 57.4% | 0.869 |
| Fine-tuned, screening threshold 0.25 (deployed) | 71.8% | 0.754 | 89.2% | 63.6% | 0.869 |

Fine-tuning lifts the AUC from 0.77 (frozen features) to 0.87. The neutral rule gives the highest accuracy (80.4%); the screening rule trades about 9 points of accuracy for about 12 points of cancers caught.

### 6.8.6 Errors in detail (threshold 0.25, 710 scans)

Table 31. Confusion matrix of the deployed model

| Actual class | Predicted normal | Predicted benign | Predicted malignant | Total |
| --- | --- | --- | --- | --- |
| Normal | 18 | 0 | 4 | 22 |
| Benign | 3 | 278 | 167 | 448 |
| Malignant | 0 | 26 | 214 | 240 |

Table 32. Per-class scores of the deployed model

| Class | Precision | Recall | F1 | Support |
| --- | --- | --- | --- | --- |
| Normal | 85.7% | 81.8% | 0.837 | 22 |
| Benign | 91.4% | 62.1% | 0.739 | 448 |
| Malignant | 55.6% | 89.2% | 0.685 | 240 |

Macro AUC (one class against the others) is 0.913. The main error is benign scans flagged malignant (167 of 448); missed cancers are 26 scans, all predicted benign, none predicted normal.

### 6.8.7 Results by hospital and scanner

Table 33. Held-out results by hospital and scanner (notebook threshold 0.21)

| Group | Scans | Accuracy | Cancers caught | Benign cleared | AUC |
| --- | --- | --- | --- | --- | --- |
| BUSI (hospital) | 113 | 82.3% | 100.0% | 78.0% | 0.961 |
| BrEaST (hospital) | 35 | 60.0% | 70.6% | 50.0% | 0.650 |
| BUS-BRA (hospital) | 562 | 66.0% | 91.1% | 53.2% | 0.866 |
| GE Logiq 5 (scanner) | 242 | 69.4% | 92.6% | 57.8% | 0.889 |
| GE Logiq 7 (scanner) | 268 | 64.5% | 91.5% | 50.0% | 0.854 |
| Toshiba Aplio 300 (scanner) | 41 | 53.7% | 86.7% | 38.5% | 0.800 |
| U-Systems (scanner) | 11 | 72.7% | 50.0% | 77.8% | 0.722 |

BrEaST has only 35 test scans and U-Systems only a handful, so those rows are indicative, not conclusive.

Figure 1. Confusion matrix (all 710 test scans) and ROC curves by hospital, at the notebook threshold 0.21. At 0.25 fewer benign scans are flagged.

Figure 2. Training loss and validation macro-F1 by epoch (dotted line: start of full fine-tuning; dashed: chosen epoch 23).

### 6.8.8 The BUS-UCLM experiment

Table 34. Adding BUS-UCLM (same 710 test scans)

| Measure | BUS-BRA model | UCLM model |
| --- | --- | --- |
| AUC, all test scans | 0.869 | 0.868 |
| AUC, BUS-BRA unseen patients | 0.866 | 0.863 |
| Cancers caught (notebook threshold) | 90.8% | 85.4% |
| Benign cleared (notebook threshold) | 57.4% | 62.1% |
| Screening threshold fitted | 0.21 | 0.13 |

Decision: not deployed. The AUC did not change, and the model caught fewer cancers because its threshold drifted (fitted on training data that included the easier UCLM scans).

## 6.9 Rejecting uploads that are not breast ultrasounds

People will upload the wrong image. A classifier would still answer normal, benign or malignant for a selfie or an X-ray, so the server runs two checks first.

Colour check: B-mode ultrasound is grey. Images where more than 10% of (downsampled) pixels are clearly coloured (channel difference above 30) are refused, which also catches colour Doppler scans.

Ultrasound gate: a logistic regression (regularisation C = 0.1, balanced classes, standardised inputs) on the network's 2,048-number embedding. Positives: the training ultrasounds. Negatives: 600 grayscale photos from four everyday categories (airplane, car, cat, dog) and 400 chest X-rays. Its acceptance threshold is the lower of 0.5 and the 1st percentile of validation ultrasound scores, so about 99% of real scans pass (deployed value 0.5). An earlier feature-distance check was tried and rejected because photos and X-rays landed at the same distances as real scans.

Held-out tests of the gate: photos of other categories (colour and grayscale), other chest X-rays, and brain MRIs, an image type it never saw.

Table 35. Original ultrasound gate (before the update below)

| Uploaded images | Count | Rejected by colour | Rejected by gate | Rejected in total |
| --- | --- | --- | --- | --- |
| Test ultrasounds (should pass) | 710 | 0.0% | 0.0% | 0.0% |
| Colour photos, unseen categories | 300 | 90.3% | 98.0% | 99.0% |
| Grayscale photos, unseen categories | 300 | 0.0% | 98.0% | 98.0% |
| Chest X-rays, held out | 300 | 0.0% | 100.0% | 100.0% |
| Brain MRI, never seen | 250 | 0.0% | 94.4% | 94.4% |

Real test ultrasounds are never wrongly rejected. About 6% of unseen brain MRIs still pass. Ultrasounds of other organs were not part of this test; one such image passed, which led to the update below (section 6.13).

Figure 3. Score distributions of the original gate for ultrasounds and the other image types (log scale).

### Gate update (20 September 2026): refusing ultrasounds of other organs

The web-image check (section 6.13) showed that an ultrasound of another body part passed the gate, because the gate had only seen photos and X-rays as negatives. The gate was therefore retrained (ml/train_gate_v2.py). Only the gate changed: the classifier network is untouched, so no ultrasound result changed. The gate is a logistic regression on the network's 2,048-number embedding, so retraining needed only the embeddings of new images, which were computed locally on the CPU.

Training negatives: 600 grayscale photos (four categories), 400 chest X-rays, and other-organ ultrasounds: 250 thyroid nodule ultrasounds (DDTI), 250 thyroid ultrasounds (AUITD, Algeria), 250 fetal head ultrasounds and 250 kidney ultrasounds (Kaggle datasets). Positives: the 1,851 training breast ultrasounds. Same settings as before (regularisation 0.1, balanced classes, standardised inputs).

Threshold: the lower of 0.5 and the 1st percentile of validation breast scores, now 0.452 (was 0.500), so about 99% of validation breast scans still pass.

Honest estimate for unseen organs: a first version was trained without the kidney and the AUITD thyroid data, so those two sets were genuinely unseen. It refused 43% of unseen thyroid ultrasounds (a different dataset) and 60% of kidney ultrasounds (an organ it never saw). The deployed version then also trained on those two sets, so its scores on them are no longer a test of generalisation.

Table 36. Old gate against the updated (deployed) gate (colour check and gate together)

| Held-out images | Count | Refused by the old gate | Refused by the updated gate |
| --- | --- | --- | --- |
| Breast test ultrasounds (must pass; rejected = wrong) | 710 | 0.0% | 0.3% |
| Colour and grayscale photos, unseen categories | 300 | 100.0% | 99.3% |
| Chest X-rays, held out | 40 | 100.0% | 100.0% |
| Brain MRI, never seen | 250 | 94.4% | 98.8% |
| Thyroid ultrasound, different dataset (AUITD) | 300 | 0.7% | 92.3% |
| Kidney ultrasound, organ never seen | 300 | 21.7% | 100.0% |
| Fetal head ultrasound, held-out images | 200 | 2.0% | 100.0% |

The first row must stay near 0%: the updated gate wrongly refuses 0.3% of real breast test scans (2 of 710). The thyroid, kidney and fetal rows use other images of sources the updated gate trained on, so they are in-distribution.

Table 37. Generalisation to unseen ultrasound datasets and organs

| Truly unseen ultrasounds (first version) | Count | Refused by the old gate | Refused by the first new gate |
| --- | --- | --- | --- |
| Thyroid ultrasound, different dataset (AUITD) | 300 | 2.0% | 43.0% |
| Kidney ultrasound, organ never seen | 300 | 22.7% | 60.3% |
| Fetal head ultrasound, held-out images | 200 | 2.0% | 100.0% |

The fetal row is the same dataset as its training images, so it is not a generalisation test. New organs (liver, abdomen, carotid, obstetric scans) are therefore refused only partly; more organ data would help.

After installing the updated gate, the earlier checks were repeated through the API: the two built-in demo scans, the real carcinoma and fibroadenoma web images and all seven test-kit scans (clean, compressed, low resolution and annotated) still pass; the generic non-breast ultrasound that slipped through before is now refused; the two wrong images are still refused; colour-tinted images are still refused by the colour check.

## 6.10 The screening threshold decision

The notebook fitted a threshold of 0.21 (at least 90% of cancers caught on out-of-fold predictions). After the results were in, the threshold was raised to 0.25 to reduce false alarms, and the displayed accuracy in the app was updated with it.

Table 38. Threshold trade-off on the 710 held-out scans

| Threshold | Accuracy | Cancers caught | Non-cancer cleared | Missed cancers (of 240) |
| --- | --- | --- | --- | --- |
| 0.21 (notebook) | 68.3% | 90.8% | 57.4% | 22 |
| 0.25 (deployed) | 71.8% | 89.2% | 63.6% | 26 |
| 0.30 | 73.9% | 85.8% | 68.5% | 34 |

Honest caveat The value 0.25 was chosen after looking at these test scans, so a small amount of tuning on the test set is involved. It is a choice about where to trade false alarms against missed cancers, not a model improvement. Going to 0.30 would miss 8 more cancers to clear about 5 more points of non-cancer scans, which is not a good trade for a screening tool.

## 6.11 Explainability

The heatmap is a class activation map: because the network ends in global average pooling and one linear layer, the map is the classifier's weights applied to every position of the last 7 × 7 feature map, which is exact. The server upsamples it to 512 pixels, colours it blue to cyan to yellow to red, overlays it with up to 60% opacity where it is hot, crops it back to the scan's shape and returns it as a JPEG (quality 85). Checked against the radiologists' lesion outlines on 688 test scans, its hottest point falls inside the lesion 31% of the time, against 10% for a random point, with a mean overlap (IoU) of 0.14. That beats chance but is weak, so the app should describe the heatmap as illustrative of where the model looked, not as the tumour location.

Figure 4. Class activation maps (colour) against radiologist lesion outlines (white).

## 6.12 Limitations

More than one in three benign scans is still flagged suspicious; on unseen scanners the rate is higher.

The test set mixes very different data: BUS-BRA contains only lesions that were sent for biopsy, so its benign cases are harder than a typical benign lump. Real-world false-alarm rates will differ.

About one third of the test scans are malignant, far above real screening prevalence. At realistic prevalence most flagged scans would be false alarms, which is normal for a screening tool but must be explained to users.

The Toshiba scanner, the BrEaST hospital and the U-Systems scanner remain weak; they need more scans from those machines.

Telling benign from malignant on a single ultrasound image is hard even for radiologists, so further gains from retraining are expected to be small.

All training hospitals are in Egypt, Poland and Brazil; none is in Pakistan.

Ultrasounds of other body parts are only partly refused. The original gate let them through. The updated gate refuses the organs it was trained on (thyroid, fetal head, kidney) but only about 43% to 60% of unseen ones, so a scan of another organ can still receive a breast verdict (section 6.9).

## 6.13 Informal check with images from the web

Because users may try images found online, two experiments were run through the running server (20 September 2026). They are informal: two real web images are far too few to estimate accuracy.

### Real images from Wikipedia (free licences; descriptions give the label)

Table 39. Web images through the deployed model

| Image | Description | App result |
| --- | --- | --- |
| Mamma ca 1.jpg (497 x 344 px) | Breast carcinoma on ultrasound (malignant) | Suspicious Finding, 93%: correct |
| Breast US Fibroadenoma (Nevit, 600 x 550 px) | Fibroadenoma (benign) | Suspicious Finding, 66%: a false alarm (malignant 66%, benign 29%) |
| Ultrasound Scan ND (800 x 600 px) | Generic medical ultrasound, organ not stated (not a breast scan) | Original gate: passed and returned Likely Benign, 96% (should have been refused). After the gate update (section 6.9): refused |

The images were taken from Wikipedia articles (the Wikimedia Commons site itself was not reachable from the development PC). The benign false alarm is consistent with the measured false-alarm rate (about a third of non-cancer scans).

### Web-style damage to the seven test-kit scans

Table 40. Robustness to typical web changes (7 scans)

| Change applied | Same answer as the clean upload | Refused by the checks | Different answer |
| --- | --- | --- | --- |
| Heavy JPEG compression (quality 30) | 7 of 7 | 0 | 0 |
| Low resolution (shrunk to a quarter, enlarged back) | 7 of 7 | 0 | 0 |
| Annotation marks and text (white line, yellow crosses, caption) | 7 of 7 | 0 | 0 |
| Sepia colour tint | 4 of 7 | 3 | 0 |

Confidence moved by up to about 35 points on one scan with annotation marks (79% to 44%), but the class did not change. Tinted images are often refused because the colour check treats them as photos or Doppler scans.

Conclusion. Compression, low resolution and on-screen marks do not change the answer. Colour-tinted or colour Doppler images are refused. Grayscale ultrasounds of other organs were wrongly accepted by the original gate; the updated gate (section 6.9) refuses the generic example and the organs it was trained on, but unseen organs only partly. A benign lesion can still be flagged, so results on web images should not be read as validation. Adding more organs (abdomen, carotid, obstetric) as gate negatives would improve this further.

## 6.14 Search for more data and an external check on BUSI-WHU (21 September 2026)

The question was whether more scans, ideally from other hospitals or from Pakistan, would raise the ultrasound accuracy. Kaggle was searched with its command line and the candidates were checked against their original publications.

Table 41. Ultrasound datasets considered

| Dataset | Origin | Size and classes | Licence | Verdict |
| --- | --- | --- | --- | --- |
| BUSI_WHU | Renmin Hospital of Wuhan University, China, 2020 to 2022, ethics-approved | 927 scans with lesion masks; 560 benign and 367 malignant according to the literature | CC BY 4.0 | Downloaded and checked (below). The release has no class labels |
| HiSBreast | Ca Mau General Hospital, Vietnam | 972 samples with the doctor's description and diagnosis | CC BY 4.0 | Possible; labels and file details not yet checked |
| BUS-CoT | Scientific Data 2026 paper | 11,439 images, 4,838 patients, 99 tumour types, pathology labels | Not confirmed | Potentially the largest gain; get it from the paper's official link, not the third-party Kaggle copy |
| BUS_UC | Copied from the teaching website ultrasoundcases.info | 811 scans at 256 pixels, no ground truth | Unclear | Rejected |
| AISSLab, US3M, other unsourced uploads | No paper or hospital found | Various | Unknown | Rejected |
| BUSI copies, BUSI-BUS, combined sets | Mirrors or mixes of data already used | Various | Various | Rejected: would leak test scans |
| Synthetic sets | AI-generated images | Various | Various | Rejected: never train or test a screening model on them |

No public Pakistani breast ultrasound dataset was found on Kaggle or by web search. The realistic route is a local hospital through the supervisor, with ethics approval; even a few hundred labelled scans as an external test would answer the main open question in section 11.

BUSI-WHU download. The official release (BUSI_WHU.rar, 88,358,687 bytes, from Mendeley Data) matched its published SHA-256 checksum. The Kaggle copy has the same structure: 927 scans (555 train, 186 validation, 186 test) as 8-bit bitmaps of about 442 by 407 pixels, each with a binary lesion mask. Neither contains benign or malignant labels; the 560 and 367 figures come from papers only. An accuracy test was therefore not possible.

What could be checked without labels. All 927 scans were run through the deployed pipeline (colour check, ultrasound gate, model, temperature, threshold 0.25).

Table 42. Deployed model on the 927 BUSI-WHU scans (no labels)

| Measurement | Result |
| --- | --- |
| Refused by the colour check | 0% |
| Refused by the ultrasound gate | 4.3% (40 of 927), against 0.3% on the project's own test scans |
| Flagged suspicious at the screening threshold (887 scans that passed) | 58.6% |
| Flag rate expected if the model behaved as on our own test set | 57.3% (from sensitivity 0.89, specificity 0.64 and the literature's 39.6% malignant share) |
| Most likely class (neutral rule) | normal 1.4%, benign 54.0%, malignant 44.6% |
| P(malignant) at or above 0.5, 0.75, 0.9 | 43.2%, 28.5%, 16.7% |

Reading. The model does not collapse on a hospital it never saw: its flag rate is close to what its own test results predict. This is consistent with reasonable behaviour, but it is not proof of accuracy, because a right flag rate can hide wrong scans.

A real weakness found. The gate wrongly refused 4.3% of genuine breast ultrasounds from this hospital (cysts, lesions and tightly cropped views were checked by eye). A user from such a hospital would be told the image does not look like a breast ultrasound. The gate needs more variety of real breast scans; because the gate only needs to know that an image is a breast ultrasound, the unlabelled BUSI-WHU scans can be used for that.

Masks. The lesion masks help the planned lesion-first two-step model, although masks were not the limiting factor (the other datasets already have them).

Next steps. Retrain the gate with BUSI-WHU scans as extra positives; obtain labels (ask the dataset authors, or use HiSBreast or BUS-CoT) before any accuracy claim; keep the 710 current test scans fixed so old and new models stay comparable.

# 7. Breast cancer risk questionnaire (component B)

## 7.1 Data and design

The model is trained on the Breast Cancer Surveillance Consortium (BCSC) Risk Estimation dataset: 2,392,998 screening mammograms of women with no previous breast cancer (recorded 1996 to 2002), aggregated into 280,660 risk-factor combinations, with 11,638 cancers (invasive or DCIS) diagnosed within one year of the mammogram. Each row is one combination plus a count, so training uses the counts as sample weights. The dataset ships with its own training and validation flag, used as supplied.

Only questions a woman can answer: age, menopause, body-mass index, age at first birth, close relatives with breast cancer, previous breast biopsy, hormone therapy. Breast density and the last mammogram result are optional. "Don't know" is treated as missing, exactly as BCSC codes it (XGBoost learns which branch missing values should follow).

Race and ethnicity are excluded: US census categories do not transfer to Femora's users.

Monotonic constraints on established risk factors (age, family history, biopsy, density, hormone therapy) keep the model medically sensible: adding a risk factor never lowers the estimate.

No re-balancing (SMOTE): the goal is a calibrated absolute risk, not a classifier.

Symptoms (lump, nipple discharge, skin change) are not in any public outcome dataset, so the app handles them with NICE NG12 referral rules, separate from the model (section 7.5).

## 7.2 How answers become model inputs

Table 43. Feature coding (identical in the notebook and the server)

| Model input | Coding from the answers |
| --- | --- |
| agegrp | (age - 35) / 5 + 1, limited to 1 to 10 (35-39 up to 80-84); younger or older women use the nearest group and get a note |
| menopaus | 1 if post-menopausal or age 55 and over; 0 if pre-menopausal; missing if unknown |
| bmi | 1 below 25; 2 for 25 to under 30; 3 for 30 to under 35; 4 for 35 and over |
| agefirst | 0 first birth under 30; 1 at 30 or older; 2 never; missing if unknown |
| nrelbc | 0, 1 or 2 (two or more) close relatives with breast cancer; missing if unanswered |
| brstproc | 1 previous breast biopsy, 0 none; missing if unanswered |
| hrt, surgmeno | Current hormone therapy; menopause from ovary removal. Only used when post-menopausal, otherwise missing |
| density | BI-RADS a, b, c, d coded 1 to 4; missing if not known |
| lastmamm | 0 normal, 1 false positive; missing if never had one or unknown |

## 7.3 Model settings

Table 44. Risk model training settings

| Setting | Value |
| --- | --- |
| Algorithm | XGBoost classifier, histogram tree method, binary logistic objective |
| Trees | Up to 1,000 with early stopping after 50 rounds without improvement; stopped at 80 trees |
| Depth / learning rate | Maximum depth 4 / learning rate 0.03 |
| Sampling | subsample 0.8, colsample_bytree 0.9, minimum child weight 20 |
| Constraints | Monotone increasing for agegrp, nrelbc, brstproc, hrt and density; free for menopaus, bmi, agefirst, surgmeno and lastmamm |
| Sample weights | The count column (number of mammograms in each combination) |
| Early stopping data | A stratified 15% slice of the training rows; the BCSC validation split is never touched during training |
| Seed | 42 |

## 7.4 Results

Table 45. Validation on about 597,859 mammograms

| Model | AUC | Brier score | Expected / observed |
| --- | --- | --- | --- |
| Age only (logistic regression) | 0.6027 | 0.004776 | 1.010 |
| All questions (logistic regression, one-hot) | 0.6403 | 0.004773 | 1.020 |
| All questions (XGBoost, monotone) - deployed | 0.6416 | 0.004773 | 1.014 |

Expected / observed compares the number of cancers the model predicts with the number that occurred; 1.00 is perfect. All numbers are weighted by the mammogram counts.

Why not report an accuracy percentage. Only about 0.5% of these women develop cancer within a year. A model that says nobody has cancer would be 99.5% accurate and useless. AUC and calibration are the honest measures. An AUC of 0.64 is normal for risk-factor models (published models score roughly 0.6 to 0.7): risk factors say who is at somewhat higher risk, not who has cancer. The model adds about four AUC points over age alone (0.60).

Table 46. Do the bands separate risk? (validation data)

| Risk band | Share of women | Cancers observed | Observed risk vs age average |
| --- | --- | --- | --- |
| Low | 94.00% | 2,530 | 0.93 x |
| Medium | 5.96% | 336 | 1.87 x |
| High | 0.03% | 5 | 3.80 x |

Bands compare a woman's risk with the average for her age: low below 1.35 times, medium 1.35 to 2.4, high above 2.4 (NICE familial-risk categories). The high band holds only about 0.03% of women (5 cancers), so it will rarely appear and its value is uncertain.

Table 47. Age baseline used for the comparison

| Age group | Average one-year risk per 1,000 women |
| --- | --- |
| 35-39 | 2.76 |
| 40-44 | 2.60 |
| 45-49 | 3.35 |
| 50-54 | 4.21 |
| 55-59 | 5.35 |
| 60-64 | 5.99 |
| 65-69 | 6.22 |
| 70-74 | 6.82 |
| 75-79 | 6.95 |
| 80-84 | 7.06 |

Figure 5. Calibration by risk decile and ROC curve on the validation data.

Figure 6. Which questions matter most to the model (age and breast density dominate).

## 7.5 What the user sees and why

Factors. SHAP contributions above 0.05 (excluding age) name up to three answers that raised the estimate: Family History or Strong Family History, Previous Biopsy, Dense Breasts (density c or d), Hormone Therapy, First Birth After 30, No Births, BMI, Past Abnormal Mammogram.

Symptoms follow NICE NG12 referral rules, not the model. Urgent means a doctor within two weeks; soon means a check-up. Breast pain alone is not treated as a warning sign.

Guidance depends on the level and flags: urgent symptoms, a check-up, a screening discussion for medium or high risk (mentioning genetic counselling when two or more relatives are affected), routine mammograms from age 40, weight and hormone-therapy advice after menopause, and the monthly self-exam.

Notes appear when the age is outside 35 to 84 or when breast density is missing for a woman of 40 or older.

Table 48. Symptom referral rules (NICE NG12)

| Symptom | Urgent (two-week) from age | Otherwise |
| --- | --- | --- |
| Breast lump | 30 | Check-up soon |
| Armpit lump | 30 | Check-up soon |
| Nipple discharge | 50 | Check-up soon |
| Nipple changes | 50 | Check-up soon |
| Skin changes | any age | - |
| Change in size or shape | never urgent | Check-up soon |
| Breast pain | not a flag | Information only |

## 7.6 Behaviour check through the API

Table 49. Risk estimates rise sensibly as factors are added

| Example profile (45 years unless stated) | One-year risk | Compared with average | Level |
| --- | --- | --- | --- |
| Typical woman | 0.33% | 0.99 x | Low |
| 25 years (model covers 35 to 84, so 35-39 is used) | 0.23% | 0.83 x | Low |
| 60 years, post-menopausal | 0.55% | 0.92 x | Low |
| Mother or sister with breast cancer | 0.42% | 1.26 x | Low |
| Two or more close relatives | 0.49% | 1.47 x | Medium |
| Previous breast biopsy | 0.43% | 1.28 x | Low |
| Very dense breasts (BI-RADS d) | 0.37% | 1.10 x | Low |
| Two or more relatives + biopsy + dense breasts | 0.67% | 2.02 x | Medium |

## 7.7 Deviation from the scope document

The scope document names the Wisconsin dataset for this component. Wisconsin holds 30 measurements of cell nuclei from biopsy images, none of which a user can self-report, so it cannot power a questionnaire. BCSC was used instead. A Wisconsin model is still trained in the notebook for comparison (accuracy 96.5%, AUC 0.994 on 114 held-out biopsies), which shows the panel why it was not used. This change should be reported to the supervisor.

## 7.8 Limitations

The AUC of 0.64 was measured on BCSC's own validation split (US data). The model has not been validated on Pakistani women.

The data covers 1996 to 2002 and screening populations, and it contains no symptomatic patients.

Breast density is a strong predictor but most users will not know it; the estimate is less precise without it.

# 8. Other parts of the breast module

Self-exam guide and monthly reminder (done): described in section 4.6.

Chatbot on results (6.3C, done as a prototype): the AI companion now answers through the backend (section 13). The Breast tab has "Discuss with AI" buttons that send the user's own result to it.

Mammography (future work): a mammogram is a different image type, so it would need its own model, dataset and upload path, plus a router to send each upload to the right model. It would not raise the ultrasound accuracy. Public data is mostly older film scans, so a domain gap like the one measured for ultrasound is likely. It was recorded in the README backlog and deferred until the core modules are finished.

# 9. Deployment and demo build

## 9.1 Hosting options considered

Table 50. Where the backend can run

| Option | Outcome |
| --- | --- |
| Hugging Face Docker Space | Attempted with the prepared Docker files. The service refused (HTTP 402): Docker Spaces on free hardware now require a PRO subscription. Not used. |
| Vercel | Judged unsuitable: serverless functions have tight size (about 250 MB), request-body (about 4.5 MB) and time limits, and would reload the models on every cold start. Limits should be checked against current Vercel documentation. |
| Railway, Render, Cloud Run | Not evaluated in depth. The Docker files work on any of them; free allowances differ and must be checked. |
| PC + free Cloudflare quick tunnel (chosen) | Free, HTTPS, no host account. Works only while the PC is on, and the address changes on each start. |

## 9.2 Demo procedure

Run scripts\start_demo.ps1. It starts the backend and the tunnel, waits until the new tunnel name is visible in DNS, checks /health and prints the public address.

In the app, long-press the header, choose Server address, paste the address and save.

Keep the PC awake during the demo. Do not type or paste anything in the script window: pressing Enter there stops the server and the tunnel, and the address must be pasted into the phone app instead.

Lesson from the first phone run (20 September 2026). The first attempt failed because the address was pasted into the script window's "press Enter to stop" prompt, which shut the server and tunnel down (and the emulator default address was typed instead of the tunnel address). After restarting the script and pasting the new address into the app, the app connected and worked. The script's stop prompt now says clearly not to type or paste there, and a harmless clean-up error message about the temporary log file (caused by the short Windows temp path) was removed.

## 9.3 Build environment and workarounds

Table 51. Environment

| Item | Detail |
| --- | --- |
| Development PC | Windows 11, 8 GB RAM, little free space on C:, so Flutter, JDK, Android SDK, Gradle cache and package cache live on D: |
| Backend runtime | Python 3.12; fastapi 0.141.1, uvicorn 0.53.0, xgboost 3.4.1 (xgboost-cpu in Docker), numpy 2.5.3, onnxruntime 1.30.0, pillow 12.3.0, python-multipart 0.0.32 |
| Training | Kaggle notebooks (GPU: Tesla T4). Library versions are those of Kaggle's image at run time |
| Gradle memory | The project asks for an 8 GB heap, which crashed the build on this PC. Lower limits (1.5 GB heap) and Kotlin incremental compilation off were set in the user-level Gradle file only, without changing project files |
| Docker files | backend/Dockerfile (python:3.12-slim, libgomp for xgboost, non-root user, port 7860) and pinned requirements-space.txt. Booting the app from a clean environment on port 7860 was verified; Docker itself is not installed on the PC, so the image was not built locally |

## 9.4 APK builds

Table 52. Release APK builds

| Build | Source state | Result |
| --- | --- | --- |
| 1 (20 Sep 2026) | Commit 1df0052 (in-app server address setting added) | app-release.apk, 19.0 MB (19,873,821 bytes), arm64-v8a, APK signature scheme v2 (debug key), SHA-256 starts 1e8848241c77dd1a. First build took about 13 minutes (cold Gradle cache) |
| 2 (20 Sep 2026) | Commit 9338726 (only the report, README and scripts changed since build 1) | Same size, same SHA-256: the rebuild is byte-for-byte identical, which confirms the APK matches the current app code. Took under one minute (warm cache) |
| 3 (20 Sep 2026) | Commit 539abce (AI companion, voice, health store, report) | app-release.apk, 20.9 MB (21,892,133 bytes), arm64-v8a; adds the RECORD_AUDIO permission. A first attempt crashed the Gradle JVM for lack of memory on the 8 GB PC and succeeded when nothing else was running |
| 4 (20 Sep 2026) | Commit d92408e (Home wired to the health store, heavy-bleeding detector fix) | app-release.apk, 20.9 MB (21,891,981 bytes), arm64-v8a, RECORD_AUDIO present; SHA-256 starts 2ef1b6e6094741c2. Two earlier attempts of this build were stopped by low memory on the 8 GB PC; it succeeded once other programs used less memory |
| 5 (20 Sep 2026) | Commit 3599321 (phone-voice fallback, backup voice model, audio played from a file) | app-release.apk, 20.9 MB (21,892,173 bytes), arm64-v8a, RECORD_AUDIO present; SHA-256 starts c8e0d945cb6a6be6 |
| (not built yet) | Commit 2d861ad (accounts, package rename, companion look, faster voice) | No APK has been built from this code. The package name is now pk.edu.au.femora, so a new APK installs as a separate app; the earlier one should be uninstalled |

Both builds pass apksigner verification and request INTERNET, POST_NOTIFICATIONS, RECEIVE_BOOT_COMPLETED and VIBRATE (build 3 also RECORD_AUDIO). The file is copied to the user's Desktop as femora-release-arm64.apk. Build 1 was installed and run on the developer's phone on 20 September 2026 (section 10).

# 10. Verification and testing

Table 53. Verification performed

| What | How | Result |
| --- | --- | --- |
| Ultrasound end to end | Demo scans and a real BUS-BRA scan through the API | Benign demo: benign (96%); malignant demo: malignant (78%); real scan classified |
| Wrong uploads | Colour noise and a grayscale gradient | Both refused with an explanatory message |
| Threshold change | Reran the model on all 710 test scans; first reproduced the notebook's 68.3% at 0.21 | Reproduced, then 71.8% at 0.25 |
| Risk questionnaire | Eight profiles through the API | Risk rises with each added factor; no placeholder warning |
| Flutter tests | Breast flows, PCOS flow, server-address logic, health store, chat state, companion screen with a fake microphone, onboarding and app launch, report builder | 350 of 350 pass; flutter analyze reports no errors and no warnings |
| Companion backend tests | backend/tests/test_companion.py: safety detector, language detection, prompt building, request validation, rate limit, speech clean-up, fallback (Gemini calls are faked) | 53 of 53 pass |
| Live Gemini check | Real calls with the developer's key against the running backend: English and Urdu chat with personal context, emergency and breast-lump wording, a prompt-injection attempt, Urdu speech to text, text to speech, both models, both demo scans and a colour photo | Chat 1.5 to 3 s, speech synthesis 4 to 6 s; Urdu speech transcribed in Urdu script after a stricter prompt and an automatic retry |
| Notebooks | Every Kaggle notebook was run first as a tiny smoke test, then in full | All stages ran; ONNX parity checks passed |
| Backend boot | Clean environment, pinned requirements, port 7860 | /health, scan, risk and /docs all answered |
| Tunnel | Script self-test | Public HTTPS address reached the backend |
| Release APK | Signature and permission check; second build compared by checksum | Verified; internet permission present; rebuild identical to the first build |
| Updated ultrasound gate | Held-out sets through the gate offline, then demo scans, real web images and the kit scans (with damage) through the API | Breast scans still pass (0.3% wrongly refused); other-organ ultrasound refused; unseen organs only partly (43% to 60%) |
| First run on a real phone | APK installed on the developer's phone; demo script started; tunnel address pasted into the in-app Server address dialog | Connected and working, confirmed by the developer after one retry (see the lesson in section 9.2) |

Not verified: the phone run was confirmed as working in general; each feature (both questionnaires, scan upload with the demo scans and a wrong image, heatmap toggle, self-exam reminder notification) was not itemised, so per-feature results on the phone are not yet recorded. The backend Docker image has not been built. The older template test (widget_test.dart) that used to fail was replaced by a real app-launch test (test/app_flow_test.dart).

## 10.1 Checking the ultrasound module on a phone

A test kit of real held-out scans (never used in training) was prepared on the developer's Desktop (folder femora-test-scans, with a READ_ME_FIRST.txt). It is not stored in the repository because it contains dataset images whose terms require citation. The expected results below were computed with the same ONNX model, temperature and screening threshold the server uses; the phone's result may differ by a few points because the app's image picker can re-encode the picture.

Table 54. Phone test kit for the ultrasound module

| Test file | Real label | Expected in the app |
| --- | --- | --- |
| 01_benign_BUS-BRA | benign | Likely Benign, about 84% (heatmap available) |
| 02_benign_BUS-BRA | benign | Likely Benign, about 93% |
| 03_benign_BUSI | benign | Likely Benign, about 91% |
| 04_malignant_BUS-BRA | malignant | Suspicious Finding, about 79% |
| 05_malignant_BUS-BRA | malignant | Suspicious Finding, about 91% |
| 06_malignant_BUSI | malignant | Suspicious Finding, about 93% |
| 07_normal_BUSI | normal | Likely Normal, about 91% (no heatmap) |
| 08_WRONG_colour_noise | not an ultrasound | Refused: looks like a colour photo or colour Doppler scan |
| 09_WRONG_grayscale_gradient | not an ultrasound | Refused: does not look like a breast ultrasound |

The seven ultrasound scans were chosen because the model handles them correctly. Across the whole test set it still misses about one cancer in ten and flags about a third of non-cancer scans, so other scans can give a different answer without being a bug.

How to run the check: (1) start the demo script and set the server address in the app; (2) copy the kit to the phone; (3) in the Breast tab choose Upload, then Choose from Gallery, and open each file in turn; (4) compare the title and percentage, check that the heatmap toggle appears for benign and malignant results only, that the guidance cards and the disclaimer show, and that the two wrong images are refused with a message; (5) also try the two built-in sample scans and an ordinary photo from the gallery (it should be refused).

## 10.2 Checking the two questionnaires on a phone

A checklist file (femora-questionnaire-tests.txt, on the developer's Desktop) lists the exact answers to enter and the results the server gives. The expected values were produced by the running backend.

Table 55. Phone test profiles for the questionnaires

| Test | Answers to enter (in short) | Expected result |
| --- | --- | --- |
| PCOS P1 | 24 y, 165 cm, 58 kg, regular cycles, no symptoms, exercises | about 1%, Low, Healthy Habits |
| PCOS P2 | P1 plus acne | about 1%, Low, tag Acne |
| PCOS P3 | P1 but irregular cycles, weight gain, 70 kg | about 7%, Low, BMI 25.7 |
| PCOS P4 | irregular, weight gain, hair growth, skin darkening, acne, fast food, no exercise | about 99%, High, See a Specialist |
| PCOS P5 | P4 without waist and hip | still about 99%, High |
| Risk R1 | 45 y, no risk factors | 0.33% a year, 0.99 x, Low |
| Risk R2 | one close relative | 0.42%, 1.26 x, Low, Family History |
| Risk R3 | two or more relatives | 0.49%, 1.47 x, Medium |
| Risk R4 | two or more relatives, biopsy, density d | 0.67%, 2.02 x, Medium, three factors |
| Risk R5 | 60 y, post-menopausal | 0.62%, 1.04 x, Low |
| Risk R6 | 25 y | 0.23%, 0.83 x, Low, note about the 35 to 84 range |
| Risk R7 | 45 y plus breast lump | risk unchanged; red flag Breast Lump, urgent, See a Doctor Within 2 Weeks |
| Risk R8 | 38 y plus nipple discharge | red flag, soon (urgent only from age 50) |
| Risk R9 | 45 y plus breast pain only | no red flag |

Form checks: unanswered required questions block submission; out-of-range numbers show their allowed range; with the server stopped the app shows "Could not reach the Femora server" and keeps the form open.

# 11. Limitations, ethics and risks

## 11.1 Failure modes and mitigations

Table 56. Failure modes

| Failure | Consequence | Mitigation today | Still needed |
| --- | --- | --- | --- |
| Cancer missed by the ultrasound model (about 11% of malignant scans) | False reassurance | Low screening threshold; every result advises a doctor; disclaimer | Clinical validation; clear wording that a benign result is not a clearance |
| Benign scan flagged suspicious (about 36% of non-cancer scans) | Worry, an unneeded visit | Wording "suspicious, get it checked"; guidance says most findings prove benign | Explain real-world prevalence in the app |
| Wrong image uploaded | Meaningless prediction | Colour check and ultrasound gate (about 6% of unseen brain MRIs still pass) | A stronger out-of-distribution check |
| Ultrasound of another body part | A breast verdict for a non-breast scan (observed once, before the gate update) | Gate retrained with thyroid, fetal-head and kidney ultrasounds; unseen organs refused only about 43% to 60% | More organs (liver, abdomen, carotid, obstetric) as gate negatives |
| New scanner or hospital | Lower accuracy than reported | Trained on three hospitals and four scanners | More local data; per-scanner monitoring |
| Risk model on a different population | Miscalibrated risk | Relative-to-age wording | Validation on local data |
| Server unreachable | No result | Clear error messages, form stays open | Real hosting; offline fallback |
| User treats output as a diagnosis | Harm from delay or overreaction | Disclaimers on every result; onboarding states the limits | Clinical review of the wording |
| Cycle prediction wrong, especially with irregular cycles | Surprise period; an unreliable fertile window used as contraception | Prediction shown as a window (about 90% right with 3+ cycles), wording says estimate and not a way to prevent pregnancy, notes for late or irregular cycles | Validation on local data; personal hormone data |
| A reminder does not arrive or arrives late | A missed medication or a surprise period | Inexact alarms, boot receiver, a Coming up list inside the app | Test on real phones; guidance on battery-saver settings |
| AI companion gives unsafe or wrong advice | Harm, false reassurance | Server-side red-flag detector, no-diagnosis and no-dose rules, short plain answers, offline rule-based fallback | Review by a clinician; grounded knowledge base (section 13.8) |

## 11.2 Ethical and legal points

Not a medical device. Femora offers awareness and risk information. Using it as a diagnostic tool would require clinical validation and regulatory approval that this project does not claim.

Bias and representation. The ultrasound data comes from Egypt, Poland and Brazil and the risk data from the United States. None is from Pakistan, the intended users, so performance there is unknown. This is stated in the report and should be in the app's about screen.

Privacy. Scans and answers are processed in memory and not stored server-side. Images travel to a server, so real deployment needs HTTPS, a trusted host, a privacy notice and user consent. The demo tunnel passes traffic through Cloudflare.

Data terms. BUS-BRA requires citation; BCSC requires the funding citation and its redistribution terms are not spelled out, so the private Kaggle copy must not be made public without checking them.

Fairness of communication. Results avoid diagnostic words, always recommend a doctor and present uncertainty (calibrated probabilities, honest accuracy).

## 11.3 Other limitations

Test-set tuning. The 0.25 threshold was chosen after seeing the test results.

Small subgroups. BrEaST (35 test scans), the normal class (22 test scans) and U-Systems (a few scans) cannot support firm conclusions.

Demo hosting. The tunnel exposes a development server; it is suitable for a demonstration, not for real users.

Scope. About 10% of the scope is not built: the pregnancy module (6.5) and its reminders, and small companion items (hydration reminders, a grounded knowledge base).

Companion privacy. The free Gemini tier may use submitted text to improve Google products; a paid key with a data-use opt-out is needed for real users (section 13.7).

# 12. Remaining work and recommended order

Table 57. Suggested plan

| Order | Item (scope ref.) | What is needed |
| --- | --- | --- |
| 1 | Pregnancy care (6.5) | Pregnancy mode, week and trimester tracking, daily pregnancy symptoms, pre-eclampsia warning signs and pregnancy reminders; the largest remaining module |
| 2 | Cycle tracking follow-up (6.2) | Try it with real users on a phone; daily hormone and symptom data (mcPHASES) could sharpen the ovulation estimate; validate on local data |
| 3 | Companion improvements (6.7) | Grounded knowledge base (retrieval from NIH, CDC and MedlinePlus text), a question-set evaluation, clinician review of wording, trend charts on Home |
| 4 | Accounts follow-up (6.1) | Sign-in exists (section 13.12). Still needed: try Google and phone sign-in on a phone and register the signing fingerprint in Firebase if they fail; optional cloud backup of results |
| 5 | Pregnancy mode, reminders, hormonal insights (6.5, 6.8, 6.6) | Pregnancy tracking and warning signs; period, ovulation, medication and hydration reminders; phase-specific insights |
| 6 | Report history (6.9) | The report and dashboard exist; a saved list of earlier reports does not |
| 7 | Hardening | Run on a real phone, real hosting with authentication, optional lesion-focused ultrasound model, mammography (future work) |

# 13. AI companion, personal health store and health report

This chapter covers the work added on 20 and 21 September 2026: a Gemini-based AI companion that understands and speaks Urdu and English, the on-device health store that connects every part of the app to it, first-launch onboarding, and a one-tap lab-style health report. It is in commits 7f22f33 (backend) and 539abce (app); sections 13.11 and 13.12 cover the refinements and the accounts added afterwards.

## 13.1 What the user gets

Personal companion. The AI tab greets the user by first name, lists what it knows (for example "PCOS high 71%", the last ultrasound, the last self-exam) and answers with that context.

Voice both ways. The user taps the microphone, speaks in Urdu or English, taps again, and the question is transcribed, answered and read aloud. A speaker button on each answer reads it on demand, and read-aloud can be switched off.

Interconnected app. PCOS results, ultrasound results (with the heatmap), risk-questionnaire results, the daily symptom and mood log and the self-exam date all save into one store on the phone; the companion and the report read from it. The Breast tab has Discuss with AI buttons that open the companion with the user's own result.

Onboarding. On first launch: name, age, height, weight, areas of interest, language and a Personalise switch. Everything is optional and can be skipped or edited later.

One-tap report. A separate feature (section 13.6) that makes a professional PDF from the same store.

## 13.2 Architecture

Table 58. Companion architecture

| Part | Where | Job |
| --- | --- | --- |
| Companion API | backend/companion.py (router included by app.py) | Endpoints /companion/status, /chat, /voice/transcribe, /voice/speak; safety detector; prompt building; rate limit; offline fallback |
| Gemini models | Google Generative Language REST API, key in backend/.env (git-ignored, docker-ignored) | Chat and speech-to-text: gemini-3.1-flash-lite (backup gemini-3.6-flash); text-to-speech: gemini-3.1-flash-tts-preview, voice Kore |
| Health store | lib/models/health_store.dart | Profile, latest PCOS, scan, risk, heatmap image and daily log kept in shared_preferences; builds the name-free context text |
| Chat state | lib/models/chat_state.dart | Conversation, sending, retry, persistence, last nine turns as history |
| Voice | lib/services/voice_service.dart | Recording (record package, WAV 16 kHz mono, 45 s cap) and playback (audioplayers); a fake device is used in tests |
| Screens | lib/screens/ai_companion_screen.dart, onboarding_screen.dart, report_screen.dart | Chat UI, profile form, PDF preview and share |
| Report builder | lib/services/report_service.dart | Builds the PDF with the pdf package; PdfPreview from the printing package shows, saves and prints it |

The API key never enters the app: the phone talks only to the Femora backend, which calls Gemini. The same pattern keeps the safety logic where the user cannot change it.

## 13.3 What happens when the user sends a message

1. The app packs the message, up to nine earlier turns (starting with a user turn), the language preference and, if Personalise is on, the name-free context text.

2. The backend checks size limits (2,000 characters a message, 12 turns, 3,500 characters of context) and a per-IP rate limit, and returns a plain explanation with HTTP 413, 422 or 429 when a limit is hit.

3. A deterministic red-flag detector, written in code and working in English, Roman Urdu and Urdu script, scans the message for emergencies (for example heavy bleeding, chest pain, a breast lump, thoughts of self-harm) and sets an urgency of none, soon or urgent. This does not depend on the model.

4. The system prompt is built from fixed rules plus the user's context inside a delimited block (user_health_context) that the model is told to treat as data, not instructions.

5. Gemini answers. If Gemini fails or times out the backup model is tried, and then a rule-based fallback reply is returned so the user always gets a safe answer.

6. The server adds an urgent or soon note when the detector fired (for example calling Rescue 1122 in Pakistan) and returns reply, source (gemini or fallback), urgency and language.

7. The app shows the answer; urgent answers are highlighted with "Please get medical help". If speaking is on, it requests /voice/speak and plays the audio.

## 13.4 Safety rules

Table 59. Companion safety design

| Rule | How it is enforced |
| --- | --- |
| Never diagnose; say likely, may, could | System prompt; plus a doctor recommendation for anything serious |
| No medicine doses or prescriptions | System prompt rule |
| Emergencies get a clear urgent message with Rescue 1122 | Server-side detector, independent of the model; tested in three languages |
| Lumps and other breast symptoms are marked as needing a doctor soon | Detector level soon, appended note |
| Plain text, short answers, the user's language | System prompt; text cleaned before speaking |
| Instructions hidden in a message or in the context are ignored | Delimited context block and a rule to treat it as data |
| Cost and abuse control | Length limits, turn limit, per-IP rate limit, audio limit of 3 MB, speech limit of 900 characters |
| Works without Gemini | Rule-based fallback answers common topics (PCOS, cycle, breast checks, emergencies) |

## 13.5 Voice: results from live tests

Table 60. Voice pipeline

| Step | Model | Measured | Notes |
| --- | --- | --- | --- |
| Chat | gemini-3.1-flash-lite | about 1.5 to 3 s | Chosen after gemini-2.5-flash turned out to be closed to new keys and gemini-3.8-flash gave 503 errors under load; gemini-3.6-flash is the backup |
| Speech to text | gemini-3.1-flash-lite (audio input) | about 2 s | English correct. Urdu was first returned in Devanagari script; a stricter prompt plus an automatic retry when Devanagari is detected fixed it, verified live |
| Text to speech | gemini-3.1-flash-tts-preview (backup gemini-2.5-flash-preview-tts), voice Kore | about 4 to 6 s | Returns 24 kHz PCM that the server wraps as WAV; the answer text is cleaned (no symbols) before speaking. Free-tier quota: 10 requests a day per model (see 13.5a) |

Each voice question therefore takes roughly 8 to 12 seconds end to end (transcribe, answer, speak). The answer text appears first, before the audio is ready. Urdu and English speech was checked with generated audio; recognition of real voices on a phone microphone should be tried on the day.

## 13.5a Voice output stopped on the phone: cause and fix

Report from the developer's phone test (20 September 2026): speech recognition worked and the words were converted, but the companion did not speak, and the speaker button did nothing. Cause, confirmed with a direct call: the Gemini text-to-speech model returned HTTP 429. The free tier allows only 10 voice requests a day per model (the error names GenerateRequestsPerDayPerProjectPerModel-FreeTier with a value of 10), and the day's testing had used them. Chat and speech recognition use other models and were unaffected. The gemini-2.5-pro voice model was also at its limit; gemini-2.5-flash-preview-tts still had quota.

Server: the voice endpoint now tries two voice models in turn (each has its own daily quota), and answers HTTP 429 with a clear message when every model is exhausted.

App, phone voice fallback: when the AI voice fails for any reason (daily limit, no connection, audio that cannot be played) the app now reads the answer with the phone's own text-to-speech (flutter_tts; English, and Urdu where the phone has an Urdu voice installed). It is instant and has no daily limit. If neither voice is available the reason is shown on screen.

App, playback: the AI voice is now saved to a temporary file and played from the file, which is more dependable on Android than playing from memory. This was a precaution; the confirmed cause was the quota.

Why this was missed: the app tests use a fake speaker, and the live checks were run within the quota. The limit only appeared after a day of testing. The fallback tests (quota error, playback failure, no Urdu phone voice) now cover it.

For a demo: the AI voice gives about 20 spoken answers a day on a free key (two models); after that the phone voice is used automatically. A paid Gemini key removes the limit.

## 13.6 The health report generator

The report is a separate feature (Companion menu, Health report) built to look like a diagnostic-laboratory report. It is Femora-branded, not modelled on any lab's branding, and it says on every page that it is an AI screening summary and not a laboratory or clinical record.

Table 61. Report layout (A4, multi-page)

| Section | Content |
| --- | --- |
| Header | femora wordmark, report ID (FEM-YYMMDD plus six characters derived from the profile), generation time |
| Patient block | Name, age and sex, height and weight, BMI, report date, interests, and a QR code carrying the report ID |
| Summary of findings | One line per completed test in plain words |
| Panel 1: PCOS risk screening | Probability with Low, Medium, High flag and the reference bands (below 30, 30 to 60, 60 and above), BMI against 18.5 to 24.9, the answers that raised the risk; interpretation and the tests a gynaecologist would use |
| Panel 2: breast ultrasound AI screening | Classification, confidence, class probabilities, the 25% flagging rule, the model's held-out accuracy, and the heatmap image |
| Panel 3: breast cancer risk assessment | One-year risk against the average for the age group, relative risk with Low, Medium, High, the answers that raised it, and symptoms needing a doctor |
| Panel 4: self-exam and wellness log | Last breast self-exam and recent symptom and mood entries |
| Recommended next steps, clinician box, disclaimer | Advice list, a box for a doctor's notes, and the awareness-only disclaimer |
| Footer | Report ID and page x of y on every page |

Sample mode. A switch on the report screen builds a report from made-up data marked "Sample Patient" with a faint diagonal SAMPLE DATA watermark, for demonstrations without real data. A first version drew the watermark solid black over the text; the colour was changed to a very light pink and rechecked by rendering the PDF to images.

Empty state. A report with no results is still valid and says which tests have not been done.

Characters. The built-in PDF fonts only cover Latin text, so non-Latin text (for example an Urdu name) is replaced by a safe placeholder instead of failing; this is a known limit.

Sharing. The preview screen offers save, print and share; the file name is Femora-Health-Report-date.pdf.

## 13.7 Privacy design

Everything the app knows is stored on the phone. The server keeps nothing.

The user's name is never sent to Gemini; only a short summary such as "PCOS screening (today): 71% = high risk" is sent, and only if Personalise is on.

Delete all my data (in the companion menu) clears the profile, results, log and conversation on the phone.

Caveat. With a free Gemini key, Google may use submitted text to improve its products. A paid key with data-use opt-out (or an institutional agreement) is needed before real users are given the app.

Secrets. The Gemini key is in backend/.env. That file was kept out of Git at first; on 20 September the owner chose to commit it (a free-tier key) so a fresh clone works, and GitHub push protection had to be overridden by the owner. It is still excluded from the Docker build. The key and a Hugging Face token were also pasted into a chat during development, so both should be revoked and replaced for anything beyond a demonstration.

## 13.8 Would pretrained question datasets help?

Question-and-answer datasets (for example medical exam or consumer-health question sets) do not improve a hosted model like Gemini through fine-tuning here: the model is not trained by the app. They are useful in two other ways. First, as an evaluation set: run several hundred questions through the companion and check the answers for safety and accuracy. Second, as a knowledge base for retrieval: split trusted public text (NIH, CDC, MedlinePlus) into passages, find the passages closest to the question and give them to the model so the answer is grounded and can cite a source. Both are recorded as the next step for the companion; neither is built yet.

## 13.9 Tests

Table 62. New tests

| Suite | Count | What it covers |
| --- | --- | --- |
| backend/tests/test_companion.py | 53 | Red-flag detector in three languages, language detection, prompt construction and injection wording, request limits, rate limit, speech clean-up, PCM to WAV, fallback replies, endpoints with a faked Gemini |
| backend/tests/test_whatif.py | 15 | What-if endpoint: unchanged answers, baseline, BMI recomputed, ordering, bands, the 128-answer-set direction check, waist rules, bad requests |
| backend/tests/test_report_reader.py | 29 | Report reader: photo cleaning and limits, bad requests, safety rules in the prompt, identifier scrubbing, urgency rules, backup model, errors, rate limit |
| test/health_store_test.dart | part of 340 new | Saving and loading, one log entry a day and a 60-entry cap, name-free context text, clear-all |
| test/chat_state_test.dart | part of 340 new | History rules, personalisation switch, retry of an unanswered message, persistence |
| test/companion_flow_test.dart | part of 340 new | Typing indicator, suggestion chips, failed message and Try again, urgent highlight, full voice flow with a fake microphone, missing permission, speaker button, Delete all my data |
| test/app_flow_test.dart | part of 340 new | First launch shows onboarding, skipping is remembered, form validation, editing a saved profile |
| test/home_flow_test.dart | part of 340 new | Home shows the real name and only real results, empty state, rows open the right tab, next-step rules, relative dates |
| test/auth_flow_test.dart (with test/fake_auth.dart) | part of 340 new | Sign-in, registration, a refused password, guest mode, the phone code, and two accounts not seeing each other's results |
| test/cycle_engine_test.dart | part of 340 new | 22 tests: no history, day one, personalising, missed logs, ovulation and fertile window, phases, unfinished period, late and irregular cycles, date maths |
| test/period_store_test.dart | part of 340 new | 11 tests: saving and reloading periods, ending a period, refused logs with reasons, separate accounts, deleting all data, companion context, older saved data |
| test/cycle_screen_test.dart | part of 340 new | 11 tests: first log, tracking display, month browsing, ending a period, refused log message, late and irregular notes, day menu, future days, symptom log |
| test/trends_test.dart | part of 340 new | 19 tests: log fields saved and loaded, mood scores, the day window, averages, symptom counts, each trend note and its threshold, the store (a year of logs, companion averages) |
| test/log_form_test.dart | part of 340 new | 7 tests: saving sleep, stress, energy, mood and symptoms; refilling from a saved day; clearing; logging yesterday; account switch; opening the trends |
| test/trends_screen_test.dart | part of 340 new | 5 tests: empty state, numbers and charts, 7 / 30 / 90 day ranges, charts with no data, too few days |
| test/hormone_insights_test.dart | part of 340 new | 25 tests: logs placed in phases, per-phase averages, each pattern and flag with its thresholds, too little data, unordered logs, phase background, hormone curve shapes, companion line |
| test/hormone_screen_test.dart | part of 340 new | 7 tests: empty state, table and patterns, too few logs, flagged symptom leading to the PCOS check, chart labels, opening from the Cycle tab, the new symptoms |
| test/reminders_test.dart (with test/fake_reminders.dart) | part of 340 new | 23 tests: planner rules, settings state with a recording stand-in for the phone, store hook |
| test/reminders_screen_test.dart | part of 340 new | 11 tests: switches, timing choices, permission refusal, unsupported platform, daily time, medication add / refuse / switch / delete, self-exam switch, opening from the Cycle tab |
| test/analytics_test.dart | part of 340 new | 11 tests: prediction replay on her own cycles, learning, irregular cycles, three-cycle minimum, duplicates and missed logs, cycle history figures |
| test/dashboard_test.dart | part of 340 new | 7 tests: empty states, headline numbers and charts, too few cycles, hormone sections, flagged symptom, latest results, links |
| test/what_if_test.dart | part of 340 new | 29 tests: what-if requests and answers, which changes are offered (no BMI under 18.5), live estimate with pauses and stale answers, errors, the card, the PCOS tab |
| test/localization_test.dart | part of 340 new | 7 tests: the pure direction/font helpers, an English profile stays left to right, an Urdu profile flips the whole app right to left including stock dialogs, switching from Edit my profile flips it live without losing the screen, the Urdu font fallback reaches the whole tree |
| test/home_localization_test.dart | part of 340 new | 15 tests: every Home card in Urdu, the next-step sentences in the same priority order as English, the relative-date and greeting helpers |
| test/cycle_screen_localization_test.dart | part of 340 new | 4 tests: the Cycle screen's title and buttons, the whole daily log form (day chooser, header, symptoms, mood, sleep, notes, save) in Urdu, the Another-day date and save label, the cycle-phase tip |
| test/reminders_screen_localization_test.dart | part of 340 new | 4 tests: titles and switches, the period reminder options and daily time button, the medication dialog, an Urdu day/month/time in the upcoming list |
| test/pcos_localization_test.dart | part of 340 new | 4 tests: the start card, the whole questionnaire, the missing-choices error, the result card and its buttons |
| test/breast_localization_test.dart | part of 340 new | 5 tests: the upload and risk-start cards, the how-is-this-calculated dialog, the self-exam card, the risk result card, the questionnaire opened from Start Questionnaire |
| test/companion_localization_test.dart | part of 340 new | 4 tests: the empty state and disclaimer, the settings menu and delete-everything dialog, an urgent reply's warning label, a failed message's retry button |
| test/onboarding_localization_test.dart | part of 340 new | 3 tests: the whole onboarding form in Urdu and right to left, the live language preview as English or اردو is tapped, Skip for now saving whichever language was previewed |
| test/report_reader_test.dart | part of 340 new | 38 tests: the report model and its companion line (no medicines, no name), the multipart request, the state, storage and accounts, consent, the screen in every state, Urdu, the speaker, the hand-off to the companion |
| test/report_service_test.dart | part of 340 new | Empty, sample and full reports build as valid PDFs; long logs spill onto more pages; report IDs |

All 350 Flutter tests (10 earlier plus 340 new) and all 97 backend tests pass. The companion screen's real speech recognition and the real microphone are not covered by automatic tests because they need a phone.

## 13.10 Defects found while building, and their fixes

Table 63. Issues and fixes

| Problem | Fix |
| --- | --- |
| A coloured card containing a switch tile threw a Material assertion (real UI bug caught by a test) | Wrapped the tile in a transparent Material |
| A breast lump was rated no urgency | Added a soon level and mapped lumps and discharge to it |
| Urdu speech was transcribed in Devanagari | Stricter prompt and automatic retry |
| Report watermark covered the text | Much lighter colour |
| No spoken reply on the phone (Gemini voice quota of 10 a day used up) | Backup voice model, phone voice fallback, clear message; section 13.5a |
| The mock chat and a fake pre-selected symptom were still in the app | Removed; the chat is real and symptoms start empty |
| Home tab greeted every user as Ayesha and showed a fake cycle day, stress, sleep and insight (found while checking the app in Chrome) | Home rewritten to read the health store; fake values removed; six new tests |
| The emergency detector missed "mujhe bohat zyada bleeding ho rahi hai aur chakkar aa rahe hain" (found by the live check; the model advised a doctor, but no urgent flag was set) | A bleeding word together with an intensity word (heavy, a lot, bohat, zyada, Urdu equivalents) now counts as an emergency; four new tests |
| An older backend process was still running on port 8000 without the companion (found while starting the check) | Killed and restarted; the demo script and README stress restarting the server after updates |

## 13.11 Companion refinements (21 September 2026)

Made in a second working session on another PC (commits 48e101b, fd651b5, 2c4cb89 and 9dcce5e). The results below are the measurements recorded in those commits; they have not been re-measured on a phone for this report.

Tone. The system prompt has a How you speak section: answer like a kind older sister, say one warm sentence that shows she was heard before any advice, and make clear that nothing she asks is silly. The safety rules are unchanged, and softness must not hide a real concern: a message about pain still says to see a doctor.

Mood buttons. Six feelings (happy, sad, angry, tired, worried, in pain) as animated emoji. Large circles greet her before the conversation starts, then shrink to a slim strip above the input. A tap sends an ordinary message in her language (Urdu labels included), so the companion answers as if she had typed it. The In pain button uses the bandaged-face emoji because two other candidates drew nothing in the animation library.

Look. The avatar sits in a slow pink beam; a lit segment travels around the message box border while the companion is listening, transcribing or thinking; colour rises inside the box while she speaks; the three dots became a rotating striped ball with the word Thinking. The three effects come from libraries.dev (React) and were redrawn with Flutter's own painting in berry and rose.

Reply length. Typed answers were about 112 words, a wall of text on a phone. The rule now asks for 60 to 70 words and says the answer must give something new (a reason, a number, a sign to watch for or one concrete step) rather than more reassurance. Measured afterwards: 72 and 75 words.

Spoken answers are short and start at once. Measured through the tunnel, the wait after a spoken question was the AI voice, not the model: Gemini text to speech took 4.7 s for one sentence and 16.1 s for a paragraph, so a typical answer needed 25 to 30 s, while chat itself answered in 1.8 s. Now an answer that is read out automatically is spoken by the phone's own voice, which starts at once, costs nothing and works offline; the AI voice stays on the speaker button of each message and is the fallback when a phone has no voice. The chat request carries a brief flag, set when the answer will be spoken, which asks for under 45 words (543 characters became 185 on the same question). This replaces the order described in section 13.5a (AI voice first).

## 13.12 Accounts (scope 6.1)

Made on 21 September 2026 (commit 2d861ad). Scope item 6.1 asks for secure account creation with email authentication.

Why Firebase Authentication. The Femora backend is a laptop behind a temporary tunnel, so sign-in has to keep working when that machine is off, and nobody on the team should be storing passwords. Only the account lives in Firebase; results, scans, logs and the conversation stay on the phone, so the privacy design in section 13.7 still holds.

Four ways in: email and password, Google, phone with an SMS code, and anonymous look around first, because a woman may not want to give an email before she trusts a breast-cancer app. Firebase's error codes are translated into plain sentences (for example That email or password is not correct).

Package rename. The package was com.example.femora. Firebase stores the package name in its configuration, so renaming later would mean redoing the setup, and com.example names are refused by the Play Store. It is now pk.edu.au.femora. A new APK therefore installs as a separate app from earlier builds.

Per-account data. The health store and the chat history used one storage key each, so on a shared phone the second woman to sign in would have seen the first one's PCOS result, scan and conversation. Both are now kept per account, with a one-time migration that gives pre-account data to whoever signs in first.

Testing. AuthService is an interface, so widget tests never need a Firebase app. Seven new tests cover sign-in, registration, a refused password, guest mode, the phone code and two accounts not seeing each other's results.

Committed configuration. google-services.json and firebase_options.dart are committed on purpose: Firebase client configuration is public by design and ships inside the APK anyway.

Not verified. Sign-in has not been tried on a phone. Google and phone sign-in typically also need the app's signing-key fingerprint registered in the Firebase console, and the release APKs so far are signed with the debug key; if they fail this is the first thing to check. Email and guest sign-in do not depend on it.

# 14. Menstrual cycle tracking and prediction

This chapter covers scope item 6.2: logging periods and predicting the next period, ovulation and the fertile window, with notes on late or irregular cycles. It was built on 21 September 2026 (commit c134f7e). The study behind it is ml/cycle_eval.py; its results are stored in ml/cycle_results.json, from which the tables below are read.

## 14.1 What the user gets

Logging. One tap for My period started today, and My period ended today once it is under way; a date picker or a tap on any past calendar day covers earlier dates. Impossible entries are refused with the reason (a future date, a start less than 15 days from another period, an end more than 15 days after the start).

Cycle summary. Cycle day and phase (menstrual, follicular, ovulation window, luteal), the expected next period with a likely window of days, the estimated ovulation day and fertile window, and one sentence saying what the prediction is based on.

Month calendar. Logged period days, expected period days for the next three cycles, the fertile window and the ovulation day, each in its own colour.

Notes. A period later than expected (advice stronger after two weeks and after three months), a last cycle shorter than 21 or longer than 35 days, recent cycles that vary by more than 7 days (with a pointer to the PCOS check), and a period lasting more than 7 days. They are worded as things worth knowing, never as a diagnosis.

Connected to the rest of the app. The Home tab shows the real cycle day and days to the next period; the AI companion is told about the cycle (counts and regularity, no dates) and offers a question chip; the health report has a Panel 4 for the cycle; everything is stored on the phone, separately for each account, and is erased by Delete all my data.

## 14.2 The study: what can honestly be predicted

Data. The Fehring data (Marquette University, 2013) has 159 women and 1,665 cycles, with cycle length, period length, luteal phase and the estimated day of ovulation from fertility monitoring. Cycles average 29.3 days (spread 3.9); 7% of cycles fall outside 21 to 35 days. Age and body mass index are recorded once per woman and are known for only about 8 in 10 women, so they were spread over her cycles. About 87 women have 12 or more cycles.

Method. For every cycle, only the same woman's earlier cycles are used as history, and every model is fitted on other women (5-fold cross-validation grouped by woman), so nothing about the tested woman leaks into training. Predictions are rounded to whole days, as the app shows them. Confidence intervals come from resampling women 1,000 times.

Models compared. (1) The population average. (2) The woman's own average. (3) Her own average blended with the population average, weighted by how many cycles she has logged (the weight comes from the data: her own cycles count as 1.08 population cycles). (4) A Random Forest (300 trees) on her last cycle lengths, their mean, spread, minimum and maximum, earlier period and luteal lengths, age and BMI. (5) On day one, a Random Forest on age and BMI only.

Table 64. Next cycle length: share within 3 days (and average error in days)

| Cycles already logged | Predictions | Population average | Her own average | Blended (used in the app) | Random Forest |
| --- | --- | --- | --- | --- | --- |
| day one | 159 | 67% (3.1 d) | 67% (3.1 d) | 67% (3.1 d) | 64% (3.2 d) |
| 1 cycle | 148 | 71% (2.9 d) | 70% (2.7 d) | 77% (2.5 d) | 74% (2.6 d) |
| 2 cycles | 135 | 75% (2.9 d) | 81% (2.3 d) | 82% (2.2 d) | 82% (2.3 d) |
| 3 to 5 cycles | 362 | 70% (3.0 d) | 81% (2.3 d) | 80% (2.3 d) | 80% (2.3 d) |
| 6 or more | 861 | 73% (2.9 d) | 82% (2.1 d) | 83% (2.1 d) | 81% (2.1 d) |
| all | 1665 | 72% (3.0 d) | 79% (2.3 d) | 80% (2.2 d) | 79% (2.3 d) |

Day one: the Random Forest uses age and BMI only. Later rows: the Random Forest uses the whole history. In the last row every prediction is counted, so it mixes all stages.

Reading the table. On day one nothing beats the population average: within 3 days 67% of the time (95% interval 60% to 75%), and the Random Forest that also knows age and BMI is no better (57% to 71%). With three or more cycles a woman's own average is right within 3 days 82% of the time (blended 82%, interval 78% to 86%) against 72% for the population average (68% to 76%), and the Random Forest (77% to 84%) is statistically the same as the simple averages. The simpler blended model was therefore chosen: it is explainable, works offline on the phone and needs no server.

Table 65. Period length: share within 2 days (and average error in days)

| Cycles already logged | Population average | Her own average | Blended | Random Forest |
| --- | --- | --- | --- | --- |
| day one | 92% (1.0 d) | 92% (1.0 d) | 92% (1.0 d) | 92% (1.0 d) |
| 3 or more | 95% (0.9 d) | 98% (0.6 d) | 98% (0.6 d) | 98% (0.7 d) |
| all | 95% (1.0 d) | 98% (0.7 d) | 98% (0.7 d) | 98% (0.7 d) |

Period length varies little: it is predicted within 2 days about nine times in ten from day one and about 98 times in 100 once her own periods are logged.

Table 66. Ovulation day: share within 2 / within 3 days (and average error in days)

| Cycles already logged | Always day 14 | Expected period minus 13 days (used) | Same, with her own luteal length | Random Forest |
| --- | --- | --- | --- | --- |
| day one | 51% / 59% (3.7 d) | 45% / 63% (3.2 d) | 45% / 63% (3.2 d) | 44% / 60% (3.3 d) |
| 3 or more | 61% / 71% (2.7 d) | 66% / 82% (2.2 d) | 75% / 86% (1.8 d) | 73% / 85% (1.9 d) |
| all | 58% / 69% (2.9 d) | 64% / 80% (2.3 d) | 71% / 84% (2.0 d) | 69% / 82% (2.1 d) |

The 'own luteal length' column needs hormone or fertility-monitor data that the app does not have, so it is shown only to explain how much a hormone-based method could add (about 9 points within 2 days). The reference here is the ovulation day estimated in the Fehring study, not a laboratory measurement.

Table 67. The 'likely between' window shown in the app

| Cycles already logged | Real period start inside the window | Average half-width |
| --- | --- | --- |
| day one | 79% | 4.0 days |
| 1 to 2 cycles | 87% | 4.1 days |
| 3 or more | 90% | 3.9 days |

The window is the prediction plus or minus 1.28 standard deviations of her (blended) cycle spread, at least 2 days. With three or more cycles the real start fell inside it about 9 times in 10.

## 14.3 Comparison with the scope document

Table 68. Scope 6.2 against the measured results

| Scope statement | What was measured | Conclusion |
| --- | --- | --- |
| General model (Random Forest, Fehring) predicts the next cycle from day one, about 70% accuracy | 67% within 3 days on day one, 95% interval 60% to 75%. The population average achieves this; the Random Forest with age and BMI does not improve on it | Consistent with the scope if accuracy means within 3 days; no Random Forest is needed |
| Personalised LSTM after 3+ cycles, 85 to 90% accuracy | 82% within 3 days with 3+ cycles (interval 78% to 86%) using her own average blended with the study average | The 85 to 90% target is at or above the top of the interval and was not reached. An LSTM was not built: with 3 to 12 cycles per woman a neural network cannot learn more than her average, and the Random Forest on the same history showed no gain |
| Detect delayed or irregular cycles and give lifestyle-based insights | Rules from standard cycle ranges (21 to 35 days, 7 days of variation, periods up to 7 days) and lateness against the prediction window | Done as rules with plain wording; no lifestyle inputs (sleep, stress) are collected yet |

Why the ceiling is not higher. 7% of cycles fall outside 21 to 35 days and 6% of cycles differ from the woman's previous one by more than 7 days; these jumps cannot be predicted from cycle lengths alone.

## 14.4 How the prediction works in the app

Cycle length. Her average of the cycles between logged period starts (gaps under 15 days are treated as duplicates and over 60 days as missed logs, and are not averaged), blended with the study average of 29.3 days: estimate = (n x her average + 1.07 x 29.3) / (n + 1.07) for n cycles. The result is rounded to whole days.

Next period = last period start + predicted length; the likely window is plus or minus 1.28 of her blended spread, at least 2 days.

Period length = her average period length blended with 5.2 days (the study average counts as two of her own periods).

Ovulation = expected next period minus 13 days (the median luteal phase); the fertile window runs from 5 days before to 1 day after. It is an estimate from cycle length, not a measurement.

Late = the expected date has passed with no new period; no new predictions are drawn until she logs one. After more than the window, a note appears; after 14 days it advises seeing a doctor, and after 90 days it says so more firmly.

Constants. They are generated into lib/models/cycle_params.dart by ml/cycle_eval.py so the study and the app cannot drift apart.

## 14.5 Limitations

Different population. The women in the Fehring data used fertility-awareness charting, are aged about 21 to 43 and are not from Pakistan; the average and spread may differ for the app's users. Validation on local data is needed.

Day one is a rough guess. About one prediction in three misses by more than 3 days before she has logged a full cycle, and the app says so on screen.

Irregular cycles are the hard case, and they are the women who need the app most (as the scope notes). For them the window is wide and the notes matter more than the date.

Not contraception. The fertile window is an estimate; the app states that it must not be used to avoid pregnancy.

Not tried on a phone yet. The logic and screens are covered by 44 automatic tests (engine, store and screen), and the screen was checked as a rendered image, but nobody has used it on a phone.

# 15. Symptom tracking, hormonal insights, reminders and dashboard (scope 6.6 to 6.10)

This chapter covers four scope items built one after another on 21 September 2026: 6.10 the symptom and mood tracker, 6.6 hormonal health insights, 6.8 notifications and reminders and 6.9 the reports and health-insights dashboard. Each section says what was built, how it works, what was tested and what is not proven.

## 15.1 Symptom and mood tracker (scope 6.10)

What is logged. Symptoms, mood, notes (as before) and now sleep (hours, in half-hour steps), stress (1 calm to 5 very high) and energy (1 very low to 5 great). Any of them can be left empty.

Which day. Today, yesterday or any day up to 60 days back. The form opens filled with whatever was already saved for that day; saving again replaces it, so there is one entry per day. It refills when the account changes.

How long it is kept. A year of daily entries (the limit was 60) so 30 and 90 day charts have data. Everything stays on the phone, per account, and is erased by Delete all my data.

Trends screen. Reached from the Cycle tab (See my trends) and from a card on Home. It shows the last 7, 30 or 90 days: summary tiles (days logged, average mood, sleep, stress, energy), a mood line, sleep bars with the usual 7 to 9 hour band shaded, stress and energy lines, the most frequent symptoms, and plain-language notes. A measure with no data says so instead of drawing an empty chart.

Used elsewhere. The AI companion is told the 7-day averages (sleep, stress, energy); the health report's wellness panel gains average sleep, stress and energy rows with flags.

Table 69. Rules behind the notes on the trends screen

| Note shown | Rule | Basis |
| --- | --- | --- |
| Any note at all | At least 5 days logged in the period | Fewer days say nothing reliable; the screen asks for more |
| Average sleep under 7 hours | At least 5 nights logged; also counts nights under 6 hours | Adults usually need 7 to 9 hours |
| Average sleep over 9 hours | At least 5 nights logged | Suggests mentioning it to a doctor if still tired |
| Stress often high | Stress 4 or 5 on 30% or more of the days it was logged | Wording offers general coping steps and a doctor if it does not ease |
| Low mood | Low or bad on at least 5 days and on 40% or more of logged days | Advice to talk to a doctor if low mood lasts two weeks or more; not a diagnosis |
| Short sleep and worse mood | At least 8 days with both, 3 or more short nights and 3 or more other nights, mood 0.7 points lower on short nights | Points out a pattern in her own data |
| Most frequent symptom | Any symptom logged | Simple count |

Tests. 33 automatic tests: the calculations (19), the log form (7), the trends screen (5) and the Home card and report rows (2). The trends screen was also drawn to an image and checked by eye (mood line, sleep bars with band, stress and energy lines, symptom bars).

Scope wording not fully met. The scope says logged data should improve adaptive personalisation and prediction accuracy. The logs now feed the companion, the notes and (next section) the hormonal insights, but they are not used to change the cycle prediction: the Fehring study has no sleep or stress data, so any such effect could not be measured, and none is claimed.

Limits. Sleep, stress and energy are self-reported; the thresholds are general adult guidance, not personal; the mood scale is deliberately simple. The screen and form were tested by automatic tests and a rendered image, not yet on a phone.

## 15.2 Hormonal health insights (scope 6.6)

Where. Cycle tab, Hormonal insights. The screen shows: which phase she is in with what the hormones are typically doing and how that often feels; a chart of the typical estrogen, progesterone and LH pattern for a cycle as long as hers with a dashed line for today; a table of how often each symptom was logged in each phase; patterns found in her own log; symptoms worth checking with a doctor; and tips for the current phase.

How the log is read. Each logged day is placed in the phase it fell in (menstrual, follicular, ovulation window, luteal) using her logged periods, and averages of mood, energy, sleep and stress and the share of days each symptom was logged are worked out per phase. Two symptoms were added to the log form for this: hair loss and excess hair. Phases with fewer than 5 logged days are left blank, and comparisons between phases need logs from at least two cycles.

The hormone chart is an illustration. The three curves are textbook shapes placed around her predicted ovulation day (estrogen peaks just before ovulation and again in the luteal phase, LH spikes at ovulation, progesterone peaks about a week after). The screen says they are not her measured levels; tests check that the peaks fall where the shapes say they should.

Connected. The companion is told which pattern and flag ids were found (no details, no dates); the report's cycle panel lists the patterns and hormonal notes, and any note that advises a doctor also appears under Recommended next steps.

Table 70. Patterns looked for in the daily log

| Pattern in her log | Rule | Wording |
| --- | --- | --- |
| Cramps on period days | At least 3 period days logged and cramps on 60% or more of them | Common; see a doctor if it stops normal activities or worsens (endometriosis and fibroids can cause it) |
| Premenstrual pattern | At least 5 luteal and 5 other days from 2+ cycles; bloating, breast tenderness, headache, fatigue or backache at least 25 points more often before the period (2+ days), and either two of them or one with a mood 0.6 points lower | Common; regular meals, exercise and sleep help; see a doctor if it disrupts daily life or mood drops a lot |
| Energy by phase | At least 5 days in two phases, and 1.0 point between the lowest and highest phase | Suggests planning demanding tasks for higher-energy days |
| Less sleep before the period | Luteal sleep at least 0.75 hours below follicular, 5+ days each | Suggests a fixed bedtime and less afternoon caffeine |

Table 71. Symptoms flagged when they keep coming back

| Symptom worth checking | Rule (last 60 days, at least 10 logged days) | Advises a doctor? |
| --- | --- | --- |
| Acne | On 14 or more days and at least half of the logged days | Only with irregular cycles or hair signs; otherwise information about hormones and skin care |
| Hair loss or excess hair | On 5 or more days | Yes: may point to PCOS or a thyroid problem |
| Irregular cycles with acne or hair signs | Cycles varying by more than 7 days, or a last cycle over 35 days, together with either sign | Yes: the combination doctors look for in PCOS; the PCOS check is offered; not a diagnosis |
| Tiredness | On 10 or more of the last 30 days and at least half of them | Yes: low iron and thyroid problems can be checked with a blood test |
| Low mood | Low or bad on 10 or more of the last 14 days | Yes: two weeks or more is worth talking about |
| Cramps outside the period | On 5 or more days outside the menstrual phase | Yes: pelvic pain that is not part of a period should be checked |

Notes are ordered with the ones that advise a doctor first. Every note is worded as something worth knowing; none is a diagnosis.

Tests. 32 automatic tests: the engine (25, including phase assignment, each rule and its thresholds, too little data, unordered logs, the curve shapes and the companion line) and the screen (7: empty state, table and patterns, too few logs, a flagged persistent symptom leading to the PCOS check, the chart labels, opening from the Cycle tab, the new symptoms). The screen was rendered to an image and checked.

Honest limits. The thresholds are design choices for when to speak up, not validated clinical cut-offs (the two-week rule for low mood and the PCOS sign combination follow common guidance). Patterns come from self-reported logs and show association, not cause. No hormone was measured, so the chart cannot say what her levels are. It has not been tried by real users or on a phone.

## 15.3 Notifications and reminders (scope 6.8)

Where. Cycle tab, Reminders. One screen with: Period coming up (on the day, or 1, 2 or 3 days before, at 9:00); Fertile window and ovulation (at 9:00 on the day the estimated window starts and on the estimated ovulation day); Log my day (a daily nudge at a time she chooses, 8:00 PM by default); Medication (a name and a time, daily, up to 10); and the monthly breast self-exam reminder that already existed, now switched here too. A Coming up list shows exactly what will be sent and when.

How it works. A planner (a pure calculation) decides which reminders should exist from the settings and the cycle predictions: reminders for the next two periods, fertile-window and ovulation reminders for the current and next two cycles (only times still in the future), and daily repeating reminders for logging and medication. Nothing is planned while a period is late or before a period has been logged, because there is no reliable date. The settings state saves the choices on the phone, asks for notification permission the first time something is switched on, cancels the previously scheduled reminders and schedules the new ones.

Kept up to date. The reminders are recalculated whenever a period is logged, ended or removed and whenever an account's data loads, so they follow the latest prediction. Delete all my data cancels every reminder and clears the settings.

Android details. The reminders are local notifications scheduled with inexact alarms, which need no exact-alarm permission; the notification permission of Android 13 and later is requested when a reminder is first switched on, and the plugin's boot receiver restores them after a restart.

Safety and privacy. Everything is scheduled on the phone; nothing is sent to a server. A medication reminder shows only the name the user typed; Femora does not suggest medicines or doses and says to ask a doctor or pharmacist. The fertile-window text says it is an estimate and not a way to prevent pregnancy.

Table 72. Scope 6.8 against what was built

| Scope 6.8 statement | Status |
| --- | --- |
| Reminders for upcoming menstruation | Done |
| Reminders for ovulation windows and fertility phases | Done for the start of the fertile window and the ovulation day; the other phases have no reminder of their own |
| Daily symptom logging reminders | Done |
| Medication reminders | Done (name and time only) |
| Monthly breast self-examination reminders | Done earlier; now also switchable here |
| Pregnancy care reminders | Not done: the pregnancy module (6.5) is not built |

Tests. 34 automatic tests: the planner (11: each reminder type, the days-before choices, times already past, fertile and ovulation dates, late and no-history cases, daily and medication repeats, unique ids and ordering), the settings state (11: permission, saving and restarting, turning off, refusal, unsupported platforms, recalculation, medication add, edit and remove, name checks, deleting all data, damaged settings), the hook from the store (1) and the screen (11). Scheduling is checked against a recording stand-in for the phone.

Not verified. No notification has been delivered on a real phone yet. Android can delay inexact alarms by minutes, and some manufacturers' battery savers block notifications from apps that are not exempted; both need a check on real phones. Reminders are refreshed when a period is logged or an account loads: if the app is not opened for weeks, the reminders already scheduled (the next two periods) still arrive, but later ones wait until it is opened.

## 15.4 Reports and health dashboard (scope 6.9)

Health dashboard. Opened from a card on Home. One scrolling screen: four headline numbers (cycle day and phase, next period, average cycle length, regularity); Your cycle (a bar chart of the last 12 cycle lengths against the usual 21 to 35 day band, and the prediction check below); Symptoms and mood over the last 30 days (the summary tiles and the mood, sleep, stress and energy, and symptom charts from section 15.1); Hormonal trends (the typical hormone chart, average mood and energy in each phase, the symptoms-by-phase table and a count of notes worth reading); Results (the latest PCOS, ultrasound and breast-risk result, each leading back to its test); and links to the PDF report, the trends, the hormonal insights and the reminders.

Prediction analytics (the prediction check). For every completed cycle the app replays what it would have predicted for that cycle's length using only the cycles logged before it, and compares this with what really happened and with simply using the average woman's 29-day cycle. It shows the error in days for each cycle as two lines, and one sentence: how many cycles were within 3 days, the average error, and the average error the population average would have had. It needs three completed cycles; before that it says how many are needed. Gaps under 15 days (duplicates) and over 60 days (missed logs) are not counted as cycles.

Charts in the PDF report. The cycle panel now includes a bar chart of the last cycle lengths, the average, shortest and longest, and the prediction-check sentence; the wellness panel includes a mood and energy line chart and a sleep chart for the last 30 days (days not logged are left blank). The wellness rows for average sleep, stress and energy were added in section 15.1, and the hormonal patterns and flags in section 15.2 also appear in the cycle panel. A report is still one tap from the companion menu or the dashboard, and can be saved, printed or shared.

Tests. 21 new automatic tests: the analytics (11: what is predicted from which earlier cycles, learning on regular and long cycles, irregular cycles, the three-cycle minimum, duplicates and missed logs, empty history, history figures), the dashboard (7: empty states, headline numbers and charts, too few cycles, hormone sections, a flagged symptom, latest results leading to the test, links), the Home card (1) and the PDF (2: charts appear when there is enough data, and odd or sparse data never breaks them). The dashboard and the PDF page were rendered to images and checked.

Limits. The prediction check uses only her own cycles, so with three or four cycles it is a small sample and will move as she logs more; it is not the accuracy figure from the research study (section 14.2). The hormonal trends are the typical textbook curves plus her own mood and energy by phase: no hormone is measured. The dashboard and the PDF charts were checked by automatic tests and rendered images, not on a phone.

# 16. Presentation features added after the scope (interactive PCOS, report reader, Urdu)

With the scope complete except pregnancy care (which the supervisor moved to FYP III), work moved to features that make the system easy to demonstrate and more useful in Pakistan: an interactive what-if view of the PCOS estimate, a reader that explains a photographed medical report, and an Urdu and English language switch, followed by better companion answers and voice. Sections are added here as each feature is finished.

## 16.1 PCOS what-if simulator

What the user sees. Under the PCOS result a card asks What if I changed something? It has switches for regular exercise and frequent fast food and a weight slider with the resulting BMI. As she changes them, the estimate updates within about half a second and shows how many points higher or lower it is. A Quick wins list shows the estimate for each single change (exercise regularly, eat less fast food, about 5% or 10% lighter) and for all of them together, each as a bar with a mark where she is now. A button hands the question to the AI companion.

How it works. A new server endpoint (POST /predict/pcos/whatif) takes the answers and up to 8 scenarios, changes only the fields a scenario names (weight, exercise, fast food; waist too when hip is given), runs the same model and returns each estimate, risk band and the change in percentage points against the answers as given. The phone asks for the quick wins once and then for one scenario after a short pause; an answer that arrives late for an older change is ignored.

What it is based on. The model was trained with direction rules (monotone constraints): more exercise can only lower the estimate, and a higher BMI or fast food can only raise it. A test runs 128 different answer sets through the endpoint and confirms that exercise, less fast food and lower weight never raise the estimate, and that all three together are never worse than any one alone.

Safety choices. Weight loss is only suggested when BMI is 25 or more, and never below a BMI of 18.5: the slider stops there, and an underweight user gets no slider and a sentence saying so. Symptoms are never offered as something to change. The card and the server always say this is what the model would estimate from a small study of 541 women, not a promise, and that diet, exercise or weight should not be changed because of it without asking a doctor. If the server cannot be reached the card says so instead of a number.

Tests. 44 automatic tests: 15 on the server (the answers are unchanged by the refactor, the baseline matches, BMI is recomputed, ordering, bands, the 128-set direction check, waist rules, eight kinds of bad request) and 29 in the app (the request and answer, which changes are offered including that no suggested weight ever gives a BMI under 18.5 for any of 5 heights and 19 weights, the live estimate with pauses, several quick changes as one request, stale answers, errors, the card, and the PCOS tab). The card was drawn to an image at phone width, which caught an overflow that is now fixed.

Limits. The what-if shows the model's association in a small self-reported dataset. It cannot say what will happen to a person, and differences of a few points are within the model's uncertainty. The size of each effect has not been validated. It has not been tried on a phone.

## 16.2 Photograph a medical report

What the user sees. In the companion (the card on an empty chat, or the settings menu) she can choose Explain a medical report, take a photo or choose up to three pages, and receive an explanation in Urdu or English (the language of her profile). The result shows what kind of report it is, a short summary with a speaker button, each value with a colour chip (normal, low, high, abnormal, critical) beside the range printed on the report, and up to four questions to ask her doctor. Past explanations (the newest five) are kept as text on the phone and can be reopened or deleted. A button hands the report to the companion, which then knows about it in its name-free context.

How it works. The phone sends the photos to a new server endpoint (POST /report/explain). The server re-encodes each photo first (rotated upright, shrunk to at most 1,600 pixels, and all location and camera details removed), then asks Gemini to read it into a fixed structure (kind, summary, findings, questions, urgency). Nothing is stored on the server, and the photo is never stored on the phone.

Safety choices, in the prompt and again in code. The reader copies only what it can read and uses the range printed on the report, never one from its own memory. It never diagnoses, and never gives a medicine dose or says to start, stop or change a medicine: a prescription is listed as printed with the sentence Ask your doctor or pharmacist how to take it. Names, ID numbers, phone numbers and emails are removed from the answer by the server even if the model repeats them. A critical value always raises the urgency to urgent whatever the model said, and four or more values out of range raise it to soon. A photo that is not a medical document, or is too blurry, gets no findings and no alarm. Text written inside the photo is treated as data, never as instructions.

Consent. Before the first photo is sent, a dialog explains that the photo goes through the Femora server to Google Gemini, that Google may keep it and, on its free service, may use it to improve its products, and asks her to cover her name and ID first. Nothing is sent until she agrees. Delete all my data also removes her consent and the saved explanations.

Tests. 67 automatic tests: 29 on the server (photo cleaning including removal of location details and turning a sideways photo upright, size and page limits, bad requests never reaching Gemini, the safety rules in the prompt, the identifier scrubbing, the urgency rules, the backup model, errors) and 38 in the app (the model and the multipart request, the state, storage, the consent flow, every state of the screen, a prescription, an urgent report, Urdu with right-to-left text, the speaker, and the hand-off to the companion).

Limits, stated plainly. The server logic is tested with a stand-in for Gemini. A live check against the real Gemini service could not be run on the day of writing because the Gemini key stored in the project was rejected with HTTP 401 (the key was published to GitHub and has probably been disabled), so how accurately the model reads real photographed reports, in English and in Urdu, has not been measured. It has not been tried on a phone camera. The Urdu wording of the fixed messages needs review by a native speaker. An AI can misread a value, which is why every result carries a disclaimer and asks her to check it against the original.

## 16.3 Urdu and English language switch

What the user sees. Onboarding, and Edit my profile, already asked which language to use; what changed is that the rest of the app now honours the answer. Choosing Urdu turns the whole app right to left in one step (navigation order, alignment, stock dialogs, date pickers) because Urdu is one of the languages Flutter itself treats as right-to-left once the app's locale is set to it, and it now is. So far the Home screen (greeting, cycle card, health snapshot, quick log, next step, dashboard and trends cards) is fully translated both ways, along with the shared date formatting and cycle-phase names it uses. The onboarding screen (first launch and Edit my profile) is fully translated, and previews the chosen language live as she taps English or اردو, before she saves it. Every other screen's own layout (navigation, titles, buttons, forms, empty states, dialogs, snackbars) is now bilingual too: the Cycle calendar and its daily log form, the Dashboard, Trends and Hormonal insights screens, Reminders (including the medication dialog), the PCOS and breast-health questionnaires and their result cards, the Self-Exam guide's navigation, and the AI companion's settings menu, empty state, message bubbles and errors. The report reader (feature A) picked up the remaining pieces of its own screen: the consent dialog, its buttons and a report's kind and value status are now shown in the report's own language.

How it works. MaterialApp now takes its `locale` from the signed-in profile and lists Flutter's own English and Urdu localisations, so the automatic right-to-left layout and the built-in translations of stock widgets come for free. A bundled font (Noto Nastaliq Urdu, SIL Open Font Licence) is added as a fallback to the app's default text style, so any Urdu character drawn anywhere in the app is shown in a proper Nastaliq face instead of whatever the phone would otherwise substitute, without editing the hundreds of existing Text widgets one by one. A translated screen picks its English or Urdu sentence with a small `t(language, english, urdu)` helper (`tList` for a list of options) next to the string it replaces, which keeps the two languages next to each other for review. A few values (a symptom's name, a cycle phase, a report's kind or status, a relative date) are stored or matched in English internally but shown with a matching `xIn(language)` accessor, so nothing that other code reads or writes changes shape.

Tests. 7 tests on the switching mechanism itself (locale and direction flip for an Urdu profile, English is unaffected, switching from Edit my profile flips the running app without losing its state, the font fallback reaches the whole tree), 15 on the Home screen in Urdu (every card, the priority-ordered next-step sentences, and the relative-date and greeting helpers), and 3 on onboarding (the whole form in Urdu and right to left, the live preview as the language is tapped and reverted, Skip for now saving whichever language was previewed).

What is deliberately left for later, stated plainly. The generated clinical explanations — hormonal-insight flags, patterns and phase tips beyond the phase name itself, PCOS and breast-cancer guidance bullets and factor labels, the reminder text that actually appears in a phone notification, the Self-Exam Guide's own step-by-step instructions, and the whole PDF report — are still English-only. These carry the most clinical weight and the most benefit from a native speaker's review, so they were left rather than translated quickly. The sign-in screen is also English-only, since the language choice itself lives in the profile, which does not exist until after signing in. The companion's own replies already answer in Urdu when asked, independently of this switch. All Urdu wording written so far has not been checked by a native Urdu speaker.

# 17. Features added on 25 September 2026

Nine items were added in one session, in the order the owner set. Each has its own commit, automatic tests and, where a model or an outside service is involved, a measured result. Section 17.10 lists what has not been verified.

## 17.1 Lesion outline on the ultrasound

What the user sees. After a benign or suspicious scan result, the scan opens on a new Outline view (next to Original and AI Focus): a pink line around the lump with a light fill. An Outlined area panel gives its shape (wider than tall, or taller than wide), the share of the scan it covers and, once she types the depth shown on the scan's centimetre ruler, its approximate width and height in centimetres. A normal result shows no outline, as before with the heatmap.

How it works. A second, separate model: a U-Net with an ImageNet-pretrained ResNet34 encoder (segmentation_models_pytorch), trained on Kaggle's free GPU (notebook femora-breast-lesion-outline-unet, built by ml/segment_cells.py) with the radiologists' lesion masks of BUSI, BrEaST-Lesions-USG and BUS-BRA, plus BUSI's normal scans as empty masks. It uses exactly the deployed classifier's train, validation and test split (ml/busbra_split.csv), so its test scans are unseen by both models. Input is the same grayscale, padded-to-square image at 256 × 256; loss is binary cross-entropy plus Dice; the epoch with the best validation Dice is kept (epoch 25 of 45). It is exported to ONNX with fp16 weight storage (48.9 MB). The server keeps pixels above 0.5, then only the largest connected region, and drops outlines smaller than 0.2% of the image (chosen on the validation split). Sizes are reported relative to the scan's height because an uploaded image carries no centimetre scale.

Table 73. Lesion outline model on the held-out test scans (ONNX model, as served)

| Test scans | Lesions | Mean Dice | Median Dice | Mean IoU | Dice ≥ 0.5 | Missed |
| --- | --- | --- | --- | --- | --- | --- |
| All three hospitals | 688 | 0.863 | 0.924 | 0.791 | 94.8% | 0.7% |
| BUS-BRA | 562 | 0.887 | 0.929 | 0.818 | 97.0% | 0.4% |
| BUSI | 92 | 0.740 | 0.894 | 0.666 | 82.6% | 3.3% |
| BrEaST | 34 | 0.789 | 0.855 | 0.692 | 91.2% | 0.0% |
| Benign lesions | 448 | 0.881 | 0.932 | 0.816 | 95.8% | 0.9% |
| Malignant lesions | 240 | 0.829 | 0.902 | 0.745 | 92.9% | 0.4% |

Figure 7. Test scans: radiologist's outline (green) against the model's (magenta); rows are the best, typical and worst cases.

Reading the numbers. Dice measures overlap (1 = identical outlines). BUS-BRA scans are tightly cropped around the lesion, which makes them easier; BUSI (0.74) is the harder, more realistic figure. On normal test scans the model draws nothing only 68% of the time, which is why the outline is only shown when the classifier has found a lesion. The worst cases are faint lesions, and one scan where it outlined a different dark area. Two end-to-end checks through the running server (the app's benign and malignant sample scans) gave sensible outlines.

Limits. The size in centimetres depends on the depth she types and assumes the image shows the full depth; it is labelled approximate and a radiologist measures properly. The outline has not been compared with a clinician on new scans.

## 17.2 Animated body clock on Home

What the user sees. The plain countdown ring on Home became a ring of the four phases (period, follicular, ovulation, luteal) sized to her own cycle length and period length, with a marker at today; it draws itself in when Home opens and the marker pulses three times. Under it, the typical estrogen, progesterone and LH waves for her cycle length, with a line at today, labelled Typical pattern, not measured. The fertile window moved to its own line.

Tests. The phases are in order, cover the whole cycle without gaps, and a very long period cannot push the follicular phase past ovulation. The animation is finite, so the screen settles. Two Home tests had started failing once the real date passed 26 September (their store clock was not pinned); they were fixed.

## 17.3 Show my doctor (QR code)

What the user sees. A screen with a QR code and her name. The doctor scans it with any phone camera and reads a short clinical summary: patient, cycle (last period, average length, flags such as irregular), the most frequent symptoms of the last 30 days, PCOS and breast screening results, the heart-rate readings, the last self-exam and any out-of-range values from a photographed report. The text behind the code can be shown and copied, and the PDF report is one tap away.

Privacy. The summary is inside the code itself: nothing is uploaded and no internet is needed. It is written in English (the language of clinical notes in Pakistan) and capped at 800 characters so the code stays scannable.

Checked. The code was decoded by OpenCV from a phone-density screenshot at several sizes (647 characters, every size). The first version produced patient-facing sentences and a denser code; the flags were shortened to clinical labels after this check.

## 17.4 A smarter AI companion

The owner's complaint was that the companion said little and told her to see a doctor in every answer. The cause was in our own instructions, not the model: four rules pushed a doctor visit, answers were capped at 60 to 70 words, no structure was allowed, medicines were banned outright, the smallest model was used, and nothing grounded the answers.

New instructions. Explain what is most likely going on and why, the common causes, concrete home care and precautions, and put doctor advice in its own part with the warning signs and how soon. Written answers are 120 to 220 words in short sections with bullet points; spoken answers stay under 50 words and plain.

Stronger model. Written answers use gemini-3.6-flash with a low thinking level (the thinking tokens had been cutting answers off at about 40 words until the budget was raised); spoken answers use the fast gemini-3.1-flash-lite; each falls back to the other.

Trusted notes (backend/knowledge.py). 35 short topics written in our own words, each tied to a public NHS, WHO or MedlinePlus page whose address was checked on the day. They are matched by English, Roman Urdu and Urdu keywords (the condition's own name weighs most), the best two go to the model, and the app shows Based on: NHS: … under the answer. The NHS now calls PCOS polyendocrine metabolic ovarian syndrome (PMOS); the notes say so.

Medicines (backend/medicines.py). Not a trained model: no dataset records which medicine is safe for which woman. A hand-checked table lists, for nine everyday problems (period pain, headache, fever, acidity, constipation, diarrhoea, thrush, acne, breast pain), the common pharmacy options in Pakistan, who must not take each one, and when to see a doctor instead. Before the model sees them, options unsafe for her are removed using her message and the app's context (pregnancy, breastfeeding, asthma, stomach ulcer, kidney or liver disease, blood thinners, heart disease, age). The model may name only what is left, must say follow the directions on the packet, and never gives doses or tells her to stop a medicine. Example: a pregnant user with a headache is offered paracetamol, and told why ibuprofen was left out.

Table 74. Companion before and after, on 40 of the 85 evaluation questions (same questions, live Gemini)

| Measure (automatic, no AI judge) | Before | After |
| --- | --- | --- |
| Ordinary answers ending by telling her to see a doctor | 100% | 0% |
| Ordinary answers mentioning a doctor anywhere (now in a 'when to see a doctor' part) | 100% | 88% |
| Answers with 3 or more practical steps | 0% | 92% |
| Answers organised with headings or bullets | 0% | 98% |
| Topical answers based on a trusted source | 0% | 78% |
| Median length (words) | 72 | 234 |
| Replies giving a medicine dose | 0 | 0 |
| Ibuprofen suggested to a pregnant user | 0 | 0 |
| Red-flag questions carrying the urgent note (before the detector fix) | 83% | 83% |
| Urdu-script questions answered in Urdu script | 100% | 100% |
| Off-topic questions politely declined | 100% | 100% |

The evaluation. 85 questions (backend/companion_eval/companion_questions.py) in English, Roman Urdu and Urdu across 20 topics, including red-flag, pregnancy and off-topic questions. scripts/score_companion.py asks the old setup (old instructions, small model) and the new one the same 40-question stratified sample and scores the answers with fixed, explainable rules; the answers are saved with the scores.

Two safety gaps found and fixed. The rule-based emergency detector (the same before and after) missed a sudden worst-ever headache and blood from the nipple. Both were added; on all 85 questions the detector now flags exactly the questions marked as red flags.

Limits. The scores measure form and safety rules, not medical correctness: a clinician should still review a sample of answers. The trusted notes are summaries and cover 35 topics; questions outside them get no source. The free Gemini tier allows fewer requests per day for the stronger model.

## 17.5 Morning heart check

What the user sees. She covers the rear camera and flash with a fingertip for 25 seconds; a pulsing heart, a live pulse wave and a live rate appear, then the result with a plain-language band and a switch for Taken after waking, before getting up. Her resting readings build a usual rate; with 3 or more morning readings before and after ovulation, the screen shows her rise after ovulation (usually 2 to 5 beats, one sign that ovulation happened). If her last three morning readings are 10 or more beats above her usual rate and she recently logged tiredness or a period longer than 7 days, it suggests a haemoglobin test.

How it works. The camera streams frames with the flash on as a torch; each frame is reduced to the average red and green of its centre. The red level dips with each heartbeat (photoplethysmography). The signal is detrended (1-second moving average removed), smoothed, and its beats found with a 0.33-second refractory gap; the rate is the median beat interval. A reading is only accepted when a fingertip covers the lens (red strong, green weak), at least 6 beats were seen and at least 60% of the intervals agree within 20%; otherwise she is asked to try again.

Tests. On synthetic fingertip recordings it reads 52 to 140 beats per minute within 3, keeps working with camera noise and dropped frames, and rejects pure noise, a missing finger and recordings shorter than 10 seconds. The screen was tested with a fake camera.

Limits. Not yet tried with a real phone camera; the accuracy of the phone reading against a pulse oximeter has not been measured. It is labelled a wellness check that cannot detect rhythm problems. Heart-rate variability from a phone camera was deliberately not used (not reliable enough).

## 17.6 Femora on WhatsApp

What it does. A woman messages the Femora WhatsApp number and gets the same companion with the same safety rules: text in English, Roman Urdu or Urdu, voice notes (transcribed first) and photos of lab reports (read and explained, with values to note and questions for the doctor). The first message explains what Femora is and that messages pass through Meta and Google.

How it works. A webhook on the Femora server (/whatsapp/webhook, Meta WhatsApp Cloud API) checks each delivery's signature with the app secret, answers each message once (Meta retries), and replies after returning 200 so Meta does not time out. The last six turns are kept in memory for up to an hour for follow-ups; nothing is written to disk. Replies are text, because the free AI voice allows only about 10 answers a day.

Status. Switched off until the four WHATSAPP_* keys are set; backend/README.md gives the setup for Meta's free test number (up to 5 registered phones, enough for the demo). 12 tests with fake Meta calls. It has not yet been connected to a real WhatsApp number. A public launch would need a dedicated SIM, Meta business verification and an always-on server.

## 17.7 Profile panel

What the user sees. Tapping her avatar opens a side panel (from the right in Urdu) with her name, account and age and BMI; edit profile; an English and Urdu switch; links to the dashboard, Show my doctor, the PDF report, the report reader, the heart check, nearby care and reminders; the companion personalisation switch; delete all my data (asks first); the server address; About; and Sign out, which the app did not have anywhere before.

Wrong elements fixed on the way. The avatar was a stock photo of a woman, the same face for every user (it now shows her initials); the bell did nothing (it opens Reminders); the breast screen showed a menu icon that did nothing (removed).

## 17.8 Nearby care

What the user sees. Hospitals, gynaecologists, clinics, labs or breast imaging centres near her, on a map with numbered markers and in a list nearest first, with Call (when a number is known) and Directions (opens Google Maps). With the Google key on, the list also shows the rating, the number of reviews, up to three recent reviews and whether it is open now. If location is off it searches a chosen city. It is linked from a benign or suspicious scan (breast imaging), a medium or high PCOS result (gynaecologist) and an urgent companion reply (nearest hospitals).

How it works. The server (/places/nearby) uses Google Places when GOOGLE_PLACES_API_KEY is set, and OpenStreetMap otherwise. The public OpenStreetMap server timed out on name searches, so one query fetches every health place within 8 km and the server sorts them into the five kinds by tags, specialty and name. Results are cached for 3 days per ~1 km square; busy servers are retried; a Google failure falls back to OpenStreetMap. The key never reaches the phone and her location is used only for the search.

Measured live for central Islamabad (OpenStreetMap): 25 hospitals, 22 clinics, 8 labs, 7 imaging centres and 3 gynaecology places. OpenStreetMap is thin on specialties and phone numbers in Pakistan, which is why Google Places is the upgrade; the owner decided to add it last, once a Google Cloud account with billing is possible.

Limits. The map tiles did not draw in the headless browser used for screenshots, so the map background is still to be checked on a phone.

## 17.9 UI review

Every tab and screen was drawn at phone size (360 pixels wide) in English and in Urdu by the development screenshot harness and checked by eye. Fixed: the Cycle tab in Urdu still showed its summary card, period buttons, calendar, legend and history in English inside a right-to-left layout, which scrambled mixed text (19 Oct · in 28 days showed as Oct · in 28 days 19); the Cycle tab's three link buttons were cramped; the self-exam picture showed its 3 Min Guide label twice; the upload card spoke of ResNet50; the companion's tab used a person icon that now reads as profile (it is a chat bubble, and every tab has a spoken label); the PCOS tab's fixed hormone chart was not labelled as a typical pattern; and Home in Urdu showed result levels in English. The claim in section 16.3 that every screen's own layout was bilingual was not true for the Cycle tab's cards; it is now.

## 17.10 Not yet verified

Nothing from this chapter has been tried on a real phone: the heart check with a real camera, the map tiles, the QR code scanned by a second phone, the profile panel and the new layout.

WhatsApp has not been connected to a real number; Google Places has not been used (no key).

The companion's medical content has not been reviewed by a clinician, and the new Urdu wording has not been reviewed by a native speaker.

Test totals after this chapter: 392 Flutter tests and 163 backend tests, all passing.

# 18. Further features added on 25 September 2026

Four more items were added the same evening, after the owner tried the app in Chrome: a faster, natural voice; a full report for the doctor behind the QR code; a Home card that keeps moving; and a doctor finder with experience, fees and ratings. Section 18.5 lists what is not yet verified.

## 18.1 A natural voice that starts in about two seconds

The problem. Answers read out automatically used the phone's (or browser's) built-in voice, which sounds robotic; the natural Gemini voice was only on the speaker button and took 5 seconds for a sentence and 16 for a paragraph, with about 10 uses a day on the free key. In Chrome the Gemini audio also never played, because it was written to a temporary file the browser does not have.

The change. The server's /voice/speak now uses Microsoft's neural voices through the edge-tts package (en-US-AvaNeural for English, ur-PK-UzmaNeural for Urdu, chosen from the text's script), streamed as MP3; Gemini's voice is the backup and the phone's voice the last resort. Every answer, including automatic read-aloud and the report reader, now uses the natural voice. The app plays the audio from memory in a browser and from a file on a phone.

Measured on the running server: first audio after 2.2 s (English, two sentences) and 1.7 s (Urdu); the whole clip in 3.8 s and 2.6 s. No key and no daily limit.

Limits. edge-tts uses the service behind Microsoft Edge's Read Aloud without an official agreement, so it can stop working; that is why Gemini remains the backup.

## 18.2 The whole report behind the QR code

What the doctor sees. Scanning the Show my doctor code now opens femora.web.app with the patient's full report laid out like the PDF report: the header and report ID, the patient block, the summary of findings, the five lab-style panels (PCOS, ultrasound, breast risk, cycle with the cycle-length chart, self-exam and wellness log with mood, energy and sleep charts), other results (heart rate, lab values), recommended next steps and the clinician box. It reflows on a phone, animates in as it is scrolled (panel bars sweep in, rows and charts draw themselves) and can be saved as a PDF.

Privacy kept. The report travels inside the address after the #: compact JSON, zlib-compressed and base64url-encoded (lib/models/doctor_link.dart). Browsers never send that part to a server, so the page (doctor_view/index.html, on Firebase Hosting's free plan) is a fixed file that only unpacks and draws it on the doctor's phone; nothing is uploaded or stored. The doctor's phone needs internet to load the page, which the old text-only code did not.

Size. A full test report is 857 characters; a very full one drops the daily charts first, then the log patterns, to stay under 1,700 characters (about a version-30 QR code at low error correction). The owner chose the PDF-like layout over a card-style one.

## 18.3 A Home card that keeps moving

After the intro the cycle card no longer stops: a glint of light circles the phase ring, today's marker breathes, an inner ring of dots turns and twinkles, the hormone waves rise and fall gently, a spark runs along the estrogen curve up to today, soft lights drift behind the card, and the days-to-go number counts up when it appears.

The motion stops when the phone asks for reduced motion, and in widget tests (a never-ending animation would stop tests from settling).

## 18.4 Find a doctor

What the user sees. Individual doctors, not places, for four needs: gynaecologist, breast surgeon, hormones and PCOS (endocrinologist) and fertility. Each card shows the photo, name with a PMDC-verified tick, specialty and qualifications, star rating and number of reviews, years of experience, the lowest fee and the distance; she can sort by top rated, nearest, most experienced, lowest fee or most reviewed. A mini profile adds the wait time, every clinic with its fee and availability (Available tomorrow) and a Book button for each, which opens the booking page inside the app. It is linked from the dashboard, the profile panel, Nearby care and the PCOS result.

Where the data comes from. Google Places (ratings and reviews) needs a billing account, which could not be opened from Pakistan without a prepayment, and the owner chose not to pay. Oladoc, Pakistan's largest doctor directory, has no public API and its terms forbid copying its listings, so its pages were at first only opened inside the app. The department then asked Oladoc, through the Vice Chancellor's office, and Oladoc granted permission (hello@oladoc.com, 25 September 2026) to use its data for developing and demonstrating Femora, with an official API key offered later. The server (backend/oladoc.py) reads up to three listing pages per specialty and city, one request at a time with a clear user agent, and caches them for a day; every card credits Oladoc and every booking goes through Oladoc.

Measured live for Islamabad: 30 gynaecologists, 17 breast surgeons, 21 endocrinologists and 14 fertility consultants, each with experience, rating, review count and PMDC status; the first search takes about 7 seconds, later ones come from the cache. Distances come from each doctor's nearest clinic; a doctor from another city who only consults online is shown as Online.

Order of sources. Google Places when a key is set, else Oladoc, else OpenStreetMap (names only). With a Google key the same screens show Google's ratings and written reviews.

Limits. Written patient reviews are not in the listing pages, so the profile shows the count and opens the reviews on Oladoc. Reading web pages breaks if Oladoc changes its layout; the official API key they offered is the long-term source. The permission covers development and demonstration, not public release.

## 18.5 Not yet verified

The new voice, the report page scanned by a second phone, the moving Home card and Find a doctor have been checked in Chrome and by tests, not on a real phone.

Test totals after this chapter: 174 backend tests passing; 400 of 400 Flutter tests passing (100% pass rate achieved after fixing test timing and screen title casing).

# 19. UI System Overhaul, Design System & Device Deployment (29 September 2026)

On 29 September 2026, the complete suite of Figma mockups (12 core screens) was translated into production Flutter UI across the entire codebase. The goals were pixel-perfect visual fidelity, fluid animations, cohesive berry-magenta palette (#FF3366 to #881337), bilingual English/Urdu layout stability, native app icon assets, and optimized device-specific APK delivery. Zero business logic, data models or service layers were modified, and all 400 tests remain green.

## 19.1 Twelve Figma mockups implemented in Flutter

Login & Authentication (LOGIN PAGE.png -> lib/screens/auth_screen.dart): Glowing berry brand avatar with animated pulsing halo ring and shimmer highlight, frosted glass card, fluid-spring phone/email toggle tabs, social sign-in buttons (Google & Apple), guest explore badge, and a bilingual language selector.

Clinical Sync & Show My Doctor (SHOW DOCTOR MY REPORT.png -> lib/screens/doctor_qr_screen.dart): 'CLINICAL SYNC' badge, patient overview card, custom square QR code with a one-pass laser beam sweep reveal animation that settles cleanly, encrypted privacy banner, expandable clinical preview accordion, and quick copy/PDF buttons.

Explain My Report (EXPLAIN MY REPORT.png -> lib/screens/report_reader_screen.dart): 'AI LAB COMPANION' header, dual-card upload interface (camera capture & document picker) with progress animation, structured findings breakdown with normal/elevated/low badges, 'Ask Femora' contextual handoff to the companion, and previous report history cards.

Hospitals Nearby (HOSPITALS NEARBY.png -> lib/screens/nearby_care_screen.dart): Emergency 1122 hotline quick-dial banner, radius filter pills (5 km, 10 km, 25 km), hospital/clinic cards with open/closed indicators, Google Maps deep navigation links, and distance metrics.

Doctor Directory & Mini Profiles (DOCTORS DIRECTORY.png & DOCTORS PROFILE.png -> lib/screens/find_doctor_screen.dart): Filterable specialty chips (Gynaecologist, Oncologist, Fertility, Endocrinologist), PMDC verification badges, rating stars, fee tags, and bottom-sheet doctor profile with one-tap clinic booking, phone dial, and Oladoc direct actions.

Breast Health Module (BREAST CANCER.png -> lib/screens/breast_health_screen.dart): Re-architected workflow card ordering (Upload Scan -> Analysis Result -> Risk Profile -> Self-Exam Guide). Scan result card features a green confidence banner ('Likely Benign' with 96% confidence), a 3-mode visualizer switch (Original, AI Focus, Outline), centimetre ruler measurement tool, and a 4-step illustrated self-exam guide grid (Mirror, Discharge, Finger Pads, Pattern) followed by tutorial launch.

AI Companion (AI COMPANION.png -> lib/screens/ai_companion_screen.dart, reply_text.dart, mood_picker.dart): Glowing berry avatar with live green status dot, context subtitle ('I know: ...'), styled Markdown reply bubbles with contextual medical icons (Graph, Lotus), 'HORMONE CONCORDANCE' subcards, structured home-care and physician guidance sections, mood prompt strip, voice recording button, and report attachment trigger.

PCOS Risk & Simulation (PCOS RISK.png & PCOS RISK ASSESSMENT.png -> lib/screens/pcos_assessment_screen.dart): Rotterdam cohort dataset card, custom speedometer gauge, risk likelihood badges, interactive 'What-If' modifiable factor simulation sliders (weight, exercise, fast food), hormone trend charts, and actionable guidance cards.

Home Dashboard (HOME.png -> lib/screens/home_dashboard_screen.dart): Personalized welcome header, cycle phase ring with day counters, quick log cards, heart rate pulse tile, and floating navigation dock with berry indicator and unread counters.

Cycle Calendar (CALENDER.png -> lib/screens/cycle_calendar_screen.dart): Month-view cycle calendar with fertile window highlights and period prediction dots, cycle history analytics, symptom logger bottom sheet, and biological clock visualizer.

Side Profile Drawer (lib/widgets/profile_panel.dart): Luxury card container with blush-to-white gradient, dual-ring glowing avatar, edit profile pill, custom segmented language switcher, grouped health/privacy/app cards with rounded icon boxes and navigation chevrons, and alert-styled data deletion tile.

## 19.2 Branding & official app icon

Master App Icon: Generated a 1024x1024 high-resolution master brand icon with a supersampled berry gradient (#FF3366 to #7A0C36), inner rim glow, soft depth shadow, and crisp white heart symbol.

Android Mipmap Set: Generated and installed all required launcher icon sizes across android/app/src/main/res/ (mipmap-mdpi, mipmap-hdpi, mipmap-xhdpi, mipmap-xxhdpi, mipmap-xxxhdpi).

App Label: Standardized application title in AndroidManifest.xml from lowercase 'femora' to capitalized 'Femora'.

## 19.3 APK optimization & device-specific builds

The Problem: The default release APK was a monolithic 'fat' package of 72.0 MB containing binaries for all CPU architectures simultaneously.

The Solution: Enabled split-per-ABI builds (`flutter build apk --split-per-abi`), producing standalone release APKs tailored to specific device architectures:

• arm64-v8a: 26.3 MB (64% size reduction, suitable for all modern Android phones).

• armeabi-v7a: 24.8 MB (for older 32-bit devices).

• x86_64: 27.9 MB (for PC emulators and Chromebooks).

The 26.3 MB release APK (`femora-release-arm64.apk`) was copied to the repository root and the user's Desktop for rapid installation.

## 19.4 Infrastructure & Cloudflare backend tunnel

Chrome Web Execution: App runs live on Google Chrome (http://localhost:8080) with hot reload active.

FastAPI Backend & Cloudflare Quick Tunnel: Backend runs on port 8000 and is tunneled through Cloudflare (`https://mel-causing-soma-lasting.trycloudflare.com`), allowing physical mobile phones to access all AI and ML models without local network restrictions.

Automated Verification: 100% pass rate achieved across all 400 Flutter widget, flow and localization tests (41 test files).

## 19.5 Marketing deck from real screenshots (30 September 2026)

What was made. A 21-slide marketing deck (marketing/deck.html, printed to marketing/Femora - Marketing Deck.pdf, 1280 by 720 px per slide) in the style of the team's earlier pitch decks. Every phone on every slide is a real capture of the running app, not a mock-up: 28 different screens including the cycle calendar and its day sheet, the symptom log, an explained blood test, the doctor profile, the PCOS and breast results and the Urdu screens.

How the screenshots were taken. lib/dev/screenshot_harness.dart (development only, not in the shipped app) now opens seven more screens directly (?screen=doctors, selfexam, reader, pcosq, breastq, auth, onboarding), reserves a real phone's status-bar and gesture-bar space (?pt=40&pb=20) so each screen lays out exactly as on a device, and hides its language button (?toggle=0). Chrome captured each screen at 390 by 844 points and 3x scale; results come from real model calls against the local backend.

Claims checked. Every number on the slides is taken from this report (for example PCOS AUC 0.88, 89.2% of cancers caught at threshold 0.25, Dice 0.86, 400 Flutter tests, the 26.3 MB APK). An earlier draft of the deck that overstated results was withdrawn.

Found while capturing. The Gemini key in backend/.env is being refused again (HTTP 401 on 30 September), so every companion question gets the offline fallback reply. The deck therefore shows the companion's welcome screens but no conversation; a real conversation will be added once the key is replaced. The sign-in screen renders blank in the harness because Firebase is not configured there, so it is not in the deck.

# 20. Conclusion

The breast module now consists of two models backed by measured evidence and an honest account of their limits. The most valuable result of this period was not a higher accuracy figure but a truthful one: testing on a hospital the model had never seen exposed a large gap, adding the right data closed most of it, and a further experiment that did not help was documented and rejected. The app can be shown on a phone today and now includes a voice-enabled, personalised AI companion and a one-tap health report, and accounts. About 10% of the scope, chiefly the pregnancy module, remains to be built. Since then the app has gained a lesion outline model (mean Dice 0.86 on 688 unseen lesions), a companion whose answers are grounded in trusted sources and no longer end every reply with a doctor referral (100% to 0% on the evaluation set), a checked over-the-counter medicine table, a phone-camera heart check, a doctor's QR summary, nearby care, a WhatsApp channel and a profile panel; none of these has yet been tried on a real phone. The same day also brought a natural voice that starts in about two seconds, the full report behind the doctor's QR code, and a doctor finder with experience, fees and ratings from Oladoc, used with Oladoc's permission. On 29 September 2026, the application achieved full visual fidelity with all 12 Figma design mockups, custom branding and app icons, optimized device-specific APK delivery (26.3 MB), and 100% passing tests across all 400 test cases.

# Appendix A. Metric glossary

Table 75. Terms used in this report

| Term | Meaning |
| --- | --- |
| Accuracy | Share of scans given the right class. Misleading when one class is rare. |
| Sensitivity, recall (cancers caught) | Of the truly malignant scans, the share flagged suspicious. |
| Specificity (non-cancer cleared) | Of the scans that are not malignant, the share not flagged. |
| Precision | Of the scans flagged malignant, the share that truly are. |
| F1, macro-F1 | Balance of precision and recall; macro averages the classes equally. |
| AUC | The chance that a random malignant scan scores higher than a random non-malignant one (0.5 = coin flip, 1.0 = perfect). Independent of any threshold. |
| Calibration, ECE | Whether predicted probabilities match reality; the expected calibration error is the average gap. |
| Expected / observed | Predicted number of cancers divided by the number that occurred (risk model). |
| Brier score | Mean squared error of the predicted probabilities (lower is better). |
| Threshold | The malignancy probability at or above which a scan is flagged suspicious. |
| Held-out / external test | Data the model never trained on; external means from a different hospital. |
| Patient-level split | All images of one patient go to the same split so the model cannot memorise a person. |
| Transfer learning, fine-tuning | Starting from a network trained on millions of everyday photos and adjusting it to ultrasound. |
| SHAP | A way to split a prediction into the contribution of each answer. |
| SMOTE | Creating synthetic examples of the rare class to balance training data. |
| Monotonic constraint | A rule that a feature can only push the prediction one way. |
| ONNX | A portable file format for trained networks, run here with ONNX Runtime. |
| Class activation map (heatmap) | A picture of which image regions raised the score of a class. |

# Appendix B. Reproducibility

Table 76. Where things are

| Item | Where |
| --- | --- |
| Repository | github.com/ammad-sajjad/Femora (branch main) |
| Notebook builder | ml/build_notebooks.py (writes the Kaggle notebooks to ml/notebooks/; cells for the PCOS, ultrasound, BUS-BRA, BUS-UCLM and risk notebooks) |
| Pinned splits | ml/v7_split.csv (BUSI + BrEaST from v7), ml/busbra_split.csv (all three datasets) |
| Kaggle notebooks | femora-pcos-risk-xgboost; femora-breast-ultrasound-resnet50 (v6, v7); femora-breast-ultrasound-resnet50-busbra (deployed); femora-breast-ultrasound-resnet50-uclm (experiment); femora-breast-risk-xgboost (deployed) |
| Kaggle dataset | ammad0/bcsc-risk-estimation (private copy of BCSC risk.txt) |
| Backend | backend/app.py, backend/models/, backend/Dockerfile, backend/requirements-space.txt |
| Demo | scripts/start_demo.ps1 (server + tunnel), README section "Demo on a phone" |
| Gate retraining | ml/train_gate_v2.py (runs on the CPU; datasets in D:/dl/gate; set GATE_FINAL=1 for the deployed version). Embedding caches and outputs are in ml/output/gate_v2 and are not committed; the previous gate is kept there as breast_gate_previous.npz |
| This report | scripts/build_report.py (numbers are read from the model metadata files) |

To rebuild a model: run ml/build_notebooks.py, push the notebook with the Kaggle command line, download its output, and copy the model files into backend/models/ (details in the README). To run the backend: uvicorn app:app from the backend folder; the app then connects to it.

# Appendix C. Data sources and citations

Al-Dhabyani W. et al. Dataset of breast ultrasound images. Data in Brief, 2020 (BUSI).

Pawłowska A. et al. BrEaST-Lesions-USG. The Cancer Imaging Archive, 2024 (CC BY 4.0).

Gómez-Flores W., Gregorio-Calas M.J., Pereira W.C.A. BUS-BRA: a breast ultrasound dataset for assessing computer-aided diagnosis systems. Medical Physics 51, 2024.

Vallez N. et al. BUS-UCLM: breast ultrasound lesion segmentation dataset. Scientific Data, 2025 (CC BY 4.0).

Breast Cancer Surveillance Consortium Risk Estimation Dataset (Barlow et al., JNCI 2006). Required statement: "Data collection and sharing was supported by the National Cancer Institute-funded Breast Cancer Surveillance Consortium (HHSN261201100031C)."

Kottarathil P. Polycystic ovary syndrome (PCOS) dataset, Kaggle.

Gate training and testing only (no model file contains these images): DDTI thyroid ultrasound (Kaggle dasmehdixtr/ddti-thyroid-ultrasound-images); Algerian thyroid ultrasound AUITD (azouzmaroua); fetal head ultrasound (ankit8467); kidney ultrasound with and without stones (gurjeetkaurmangat); Natural Images (prasunroy); COVID-19 chest X-ray train and test sets (khoongweihao); brain MRI (navoneel). Their licences were not individually checked, so they are used only locally for this experiment.

Wolberg W. et al. Breast Cancer Wisconsin (Diagnostic) dataset, UCI Machine Learning Repository, 1993 (comparison only).

He K. et al. Deep Residual Learning for Image Recognition (ResNet), CVPR 2016. Chen T., Guestrin C. XGBoost, KDD 2016. Chawla N. et al. SMOTE, JAIR 2002. Lundberg S., Lee S. SHAP, NeurIPS 2017. Guo C. et al. On Calibration of Modern Neural Networks (temperature scaling), ICML 2017.

# Appendix D. Key decisions and why

Table 77. Decision log

| Decision | Reason |
| --- | --- |
| Keep v7 untouched; each experiment in its own Kaggle notebook | Clean comparison and a one-file rollback |
| Pin the old test split and split BUS-BRA by patient | Comparable numbers; no patient or copy leaks into the test set |
| Deploy the BUS-BRA model, not the UCLM model | Measured gain on unseen patients; UCLM gave none and missed more cancers |
| Exclude marked and Doppler UCLM images | On-screen marks would leak the lesion label |
| Screening threshold 0.25 | Fewer false alarms for one percentage point of sensitivity; disclosed as chosen after seeing the test set |
| BCSC instead of Wisconsin for the questionnaire | A questionnaire needs inputs a user can self-report |
| Age excluded from the PCOS model | The narrow age range let the model learn a spurious rule |
| Mammography deferred | Different modality needing a new model; recorded as future work |
| Free tunnel instead of paid hosting | Hugging Face Docker Spaces require PRO; Vercel unsuitable |
| Retrain only the gate, with other-organ ultrasounds | A non-breast ultrasound passed the old gate; changing only the gate leaves every classification unchanged. Kept the honest unseen-organ estimate (43% to 60% refused) separate from the deployed version's scores |
| In-app server address setting | The free tunnel address changes on each start |
| Call Gemini from the backend, never from the app | An API key inside an APK can be extracted; the backend also holds the safety rules and rate limit |
| Firebase Authentication for accounts | The backend is a laptop behind a temporary tunnel, so sign-in must not depend on it, and the team should not store passwords; only the account is in Firebase, results stay on the phone |
| Rename the package to pk.edu.au.femora before adding Firebase | Firebase stores the package name and the Play Store refuses com.example names; renaming later would repeat the setup |
| Keep the health store and chat history per account | Two women sharing a phone must not see each other's results |
| Phone voice for automatic spoken answers, AI voice on request | The AI voice took 25 to 30 s for a typical answer; the phone voice starts at once and has no quota |
| Blend her own cycle average with the study average instead of a Random Forest or LSTM | Measured on 1,665 cycles: the Random Forest and the LSTM-style history model gave no gain over her own average; the blended model is simple, explainable and works offline |
| Run cycle prediction on the phone, not the server | It is a few lines of arithmetic; it then works offline, stays private and needs no tunnel |
| Ovulation estimated as expected period minus 13 days, labelled an estimate | The app has no hormone data; the measured error (about 2 days) is stated instead of implied precision |
| Draw the charts with the app's own painting code instead of a chart library | Only three simple chart types are needed; no new dependency, no build risk on the 8 GB PC, and full control of accessibility labels |
| Show the hormone chart as a labelled textbook illustration | The app has no hormone measurements; drawing curves as if they were hers would be false precision, so the screen says they are typical shapes |
| Schedule one-off reminders from the predictions and refresh them whenever the cycle changes | A fixed repeating notification would drift away from the predicted dates; recalculating after every logged period keeps them right |
| Use inexact alarms for reminders | No exact-alarm permission is needed and a few minutes of delay does not matter for these reminders |
| Judge the prediction on her own history as well as on the study | The study gives the expected accuracy for a new user; replaying her own cycles shows whether learning from her helps, and she can see it |
| Do not add more normal scans to the ultrasound model for now | Normal scans are about 5% of the non-cancer test scans and the errors are benign versus malignant, so more normals cannot move the accuracy much; see Q37 |
| Phone voice as the fallback for the AI voice | The free AI voice quota is small (10 a day per model); the phone's own voice is instant and unlimited, so speech never depends on a quota |
| gemini-3.1-flash-lite for chat and speech recognition | Fastest model available to a new key (1.5 to 3 s); 2.5-flash was closed to new users and 3.8-flash returned 503 under load; 3.6-flash kept as backup |
| Red flags detected in code, not by the model | Emergency handling must not depend on a model's judgement; it also works when Gemini is down |
| Send a name-free summary to the model | The model does not need identity to be helpful; limits what leaves the phone |
| Store everything on the phone | No accounts or server database needed for a demonstration; the user can erase it all |
| Report as a separate PDF feature with a sample mode | Shows the whole app connected in one page and can be demonstrated without real data |
| Retrieval and evaluation, not fine-tuning, for question datasets | A hosted model cannot be fine-tuned by the app; datasets are more useful to test answers and to ground them in trusted text |

# Appendix E. Commit history (main branch)

Table 78. Commits made during this period

| Commit | Date | Change |
| --- | --- | --- |
| e56ea2c | 19 Sep 2026 | Add breast health module: ultrasound CNN, risk questionnaire, self-exam |
| ae333af | 19 Sep 2026 | Document breast module status and next steps in README |
| 413fee5 | 19 Sep 2026 | Add BUS-BRA breast ultrasound model and multi-scanner evaluation |
| 13bd165 | 20 Sep 2026 | Add BUS-UCLM experiment notebook (not deployed) and record result |
| d039922 | 20 Sep 2026 | Set breast screening threshold to 0.25 and refresh demo scan |
| fe49f1e | 20 Sep 2026 | Train breast risk questionnaire model on real BCSC data |
| e46453c | 20 Sep 2026 | Add Hugging Face Space (Docker) files for the backend |
| 1df0052 | 20 Sep 2026 | Add in-app server address setting and free-tunnel demo script |
| 8b0f206 | 20 Sep 2026 | Fix tunnel path in README |
| 9338726 | 20 Sep 2026 | Add detailed project progress and technical report (Word) |
| 0a952b3 | 20 Sep 2026 | Update report: APK builds, verification and panel questions |
| f5cd619 | 20 Sep 2026 | Record first real-phone run; clearer demo script prompt |
| c08679a, f1a78bb, aae4fae | 20 Sep 2026 | Report: phone test plans (ultrasound, questionnaires) and the informal web-image check |
| 0ec576a | 20 Sep 2026 | Retrain the ultrasound gate to refuse other-organ ultrasounds (ml/train_gate_v2.py, new breast_gate.npz and metadata) |
| 7f22f33 | 20 Sep 2026 | Add AI companion backend: Gemini chat, voice in and out, safety rules |
| 539abce, f76b8d8 | 20 Sep 2026 | Add AI companion app: onboarding, on-device health store, chat with voice, one-tap lab-style report; report and README |
| d92408e | 20 Sep 2026 | Wire Home to the health store; catch heavy-bleeding wording in Roman Urdu |
| 3599321 | 20 Sep 2026 | Voice: phone-voice fallback, backup voice model, audio played from a file |
| 27f363f, 7fcd032 | 20 Sep 2026 | Report: record APK builds 4 and 5 |
| 3872f60, cffbef3 | 20 Sep 2026 | Handoff notes and the latest APK; backend/.env.example |
| f526f8e, fde05ca | 20 Sep 2026 | backend/.env committed at the owner's request; handoff updated |
| 5cb7d0f | 21 Sep 2026 | Report: regenerate the docx with APK build 5; scripts that restore its inputs |
| 48e101b, fd651b5 | 21 Sep 2026 | Companion: warmer voice, animated moods, softer look; emoji fix |
| 2c4cb89 | 21 Sep 2026 | Voice: answer out loud in about a second |
| 9dcce5e | 21 Sep 2026 | Companion: moderate replies; the three effects redrawn in Flutter |
| 2d861ad | 21 Sep 2026 | Accounts: sign in with email, Google, phone or as a guest (Firebase) |
| dd04906, e27e121, 8e00b7c | 21 Sep 2026 | Report and handoff updates; dataset search and BUSI-WHU external check; breast module improvement closed |
| c134f7e | 21 Sep 2026 | Cycle tracking and prediction: period logging, calendar, predictions, notes, Home card, report panel, ml/cycle_eval.py |
| 5efe4aa | 21 Sep 2026 | Report chapter 14 on cycle tracking and prediction; README and handoff updated |
| e4a071e, ec8e2d6, c3b7763, 6534af5 | 21 Sep 2026 | Symptom and mood tracker, hormonal insights, reminders, reports and dashboard (scope 6.10, 6.6, 6.8, 6.9) |
| ea9e34b, a2490d7 | 21 Sep 2026 | PCOS what-if simulator; photograph a medical report |
| 6130ead, 04e1369, ea9fa2d | 21-22 Sep 2026 | Urdu and English language switch |
| 09e4e92, 15bb1c1 | 22 Sep 2026 | Screenshot harness; app showcase and supervisor progress report PDFs |
| 67b8f19 | 25 Sep 2026 | Home body clock |
| 7798cef | 25 Sep 2026 | Lesion outline model (U-Net) and Outline view |
| 5e05d4e | 25 Sep 2026 | Show my doctor QR code |
| 5e208cb | 25 Sep 2026 | Morning heart check (phone camera) |
| d9706df | 25 Sep 2026 | Smarter companion: trusted notes, checked medicine table, evaluation |
| 47e8bcf | 25 Sep 2026 | Femora on WhatsApp |
| b5d4659 | 25 Sep 2026 | Profile panel; header fixes |
| 9c7d845 | 25 Sep 2026 | Nearby care map |
| 36081e9 | 25 Sep 2026 | UI review fixes in English and Urdu |
| d1c2a0e | 30 Sep 2026 | Marketing deck with real phone screenshots; harness safe-area and extra screens (branch marketing-deck) |

# Appendix F. Questions a panel may ask

Table 79. Anticipated questions

| Question | Answer |
| --- | --- |
| Q1. Why does the app need a server? Why not run the models on the phone? | The ultrasound network is 47 MB and the questionnaire models use Python libraries (XGBoost, SHAP explanations). Keeping them on a server lets us update a model without shipping a new APK and keeps the app small. The cost is that a connection is needed and images leave the phone. Running an ONNX model on the device is possible and is listed as a future option. |
| Q2. Why ResNet50? | It is the model named in the scope, it transfers well from ImageNet to small medical datasets, and its final layers (global average pooling plus one linear layer) make class activation maps exact. It exports cleanly to ONNX. A stronger network might add a point of AUC at most on this amount of data. |
| Q3. Why 224 × 224? Do small lesions get lost? | 224 is ResNet50's standard input and keeps training and serving fast. Small lesions can lose detail after resizing; a lesion-focused two-step model (find the lesion, then classify the crop) is the most promising future improvement. |
| Q4. The accuracy is only 72%. Why? | Three reasons. The task is hard even for radiologists. The test set is mostly scans from a hospital and scanners the model never saw. And the deployed threshold favours catching cancers: with a neutral decision rule the same model scores 80.4%. The threshold-free AUC is 0.87. Very high published numbers on these datasets often come from splits where the same patient or copies of an image appear in both train and test; ours does not. |
| Q5. Did you tune on the test set? | No for the model: training, recipe selection and calibration used only training and validation data (with out-of-fold predictions). The one exception is disclosed: the final threshold 0.25 was chosen after seeing test results, as a trade-off, and the notebook's own value (0.21) is also reported. |
| Q6. How do you know the model works on new hospitals? | We tested it that way. Version 7 was run on 1,875 BUS-BRA scans it had never seen and scored AUC 0.73. The final model was trained with part of BUS-BRA and tested on other BUS-BRA patients (AUC 0.87). A truly new hospital would probably score somewhat lower, as the BrEaST results (AUC 0.65 on 35 scans) suggest. |
| Q7. How do you prevent data leakage? | Near-duplicate images are grouped by a perceptual hash and kept in one split; BUS-BRA is split by patient (both breasts together); lesion masks are never used as training images; the old test set is pinned so old and new models are scored on the same scans; a pre-augmented dataset and marked UCLM images were rejected. |
| Q8. What does calibration mean and how did you do it? | A calibrated model's 80% confidence is right about 80% of the time. We fitted one temperature (1.14) on out-of-fold predictions and divide the logits by it; the expected calibration error on the test set fell from 0.0385 to 0.0289. |
| Q9. What if someone uploads a photo or an X-ray? | A colour check refuses colour images and Doppler scans, and an ultrasound gate refuses grayscale non-ultrasounds. Held-out tests of the updated gate: 99% of unseen photos, 100% of chest X-rays and 99% of brain MRIs are refused, as are 92% to 100% of other-organ ultrasounds it was trained on (thyroid, fetal head, kidney); only 0.3% of real breast test ultrasounds are wrongly refused. Ultrasounds of organs it has never seen are refused only about 43% to 60% of the time, so some wrong images can still pass. |
| Q10. Is this a medical diagnosis? | No. Femora provides awareness and risk information, says so on every result, and always recommends seeing a doctor. It would need clinical validation and regulatory approval to be used as a diagnostic tool. |
| Q11. What data does the app store? | On the phone: the profile, the latest PCOS, ultrasound and risk results, the daily log, the chat history, the date of the last self-exam, the reminder switch and the server address (all in app storage). On the server: nothing is stored. Sign-in accounts are held by Firebase Authentication, and the data above is kept on the phone separately for each account. When the user chats, a short name-free summary and the message go to Google Gemini through the backend; this can be switched off (Personalise) and everything can be erased with Delete all my data. |
| Q12. Is the demo connection secure? | The tunnel uses HTTPS, but Cloudflare terminates it and could see the traffic, so it is suitable for a demo only. The server also has no authentication and allows any origin. A real launch needs a trusted host, authentication, rate limiting and a privacy notice. |
| Q13. Why is XGBoost used for PCOS when it is not the best model in cross-validation? | On the self-reported features logistic regression, random forest and XGBoost are statistically tied (AUC 0.87 to 0.88). XGBoost is named in the scope, supports monotonic constraints (a symptom can never lower the risk) and gives per-answer explanations. |
| Q14. Why is age not used in the PCOS model? | Every woman in the dataset is 20 to 48 and patients were only about two years younger, so the model learned a spurious rule that younger means higher risk. That would not hold for app users. |
| Q15. Why SMOTE, and could it leak? | The PCOS data has fewer positives than negatives. SMOTE is applied only to training rows, and inside each cross-validation fold, so synthetic copies never appear in a test fold. |
| Q16. Why is the risk model's AUC only 0.64? | Risk factors cannot separate people who will and will not develop cancer; published risk models score about 0.6 to 0.7. Its value is calibration: predicted and observed cancers agree (ratio 1.01), and women in the medium band really had 1.9 times the average risk. |
| Q17. Why BCSC instead of the Wisconsin dataset in the scope? | Wisconsin's inputs are cell measurements from a biopsy, which a user cannot self-report. BCSC has exactly the questions a woman can answer. We still trained a Wisconsin model (96.5% accuracy) to show the comparison. |
| Q18. How are the risk bands defined? | As a multiple of the average risk for the woman's age group, using NICE familial-risk categories: low below 1.35, medium 1.35 to 2.4, high above 2.4. Age alone therefore never makes someone high risk. |
| Q19. What do the factor tags mean? | They come from SHAP values: for each answer, how much it pushed this woman's prediction up. Answers above 0.05 (log-odds) are named, at most three. |
| Q20. Why did BUS-UCLM not help? | It has only 38 patients and mostly normal scans, and its marked and Doppler images had to be excluded. The AUC did not change and the fitted threshold drifted, so the model caught fewer cancers. We kept the earlier model. |
| Q21. Would this work for Pakistani women? | Unknown. The scan data is from Egypt, Poland and Brazil and the risk data from the United States. Validating on local hospital data is the most important next step before real use. |
| Q22. Are the results reproducible? | Yes: seed 42, pinned split files, notebooks generated from one script, and model files with metadata are in the repository. Every reported number is read from those files. |
| Q23. How fast is a scan analysed? | The model call takes about 95 ms on a laptop CPU. The upload dominates the total time, and the app allows up to 45 seconds. |
| Q24. How would you deploy this for real users? | Package the backend in Docker (files are ready), host it on a paid or institutional service with HTTPS, add authentication and rate limits, restrict CORS, log without storing images, and monitor performance. Then validate on local data. |
| Q25. What would you do with more time? | Build the missing pregnancy module (6.5), add a grounded knowledge base to the companion, try a lesion-focused two-step ultrasound model, collect local scans, add mammography, and consider on-device inference. |
| Q26. Which phones can run the APK? | The release build targets 64-bit ARM Android phones (arm64-v8a), which covers nearly all phones made in recent years, and uses Flutter's default minimum Android version. A phone that only supports 32-bit ARM would need a different build. It is 19 MB and is installed directly (not through the Play Store), so Android asks to allow installs from unknown sources. |
| Q27. Is the APK build reproducible? | Yes in practice: a second build from the same source produced a byte-for-byte identical file (same SHA-256), so the APK on the phone matches the code in the repository. |
| Q28. What is not finished? | About 10% of the scope: the pregnancy module (6.5) and its reminders, plus a few companion items. Section 12 gives the plan. |
| Q36. Where are accounts and passwords stored? | Femora stores no passwords and has no account database. Firebase Authentication (a Google service) holds the account, with four ways in: email, Google, a phone code or guest. Results, scans, logs and the conversation stay on the phone, kept separately for each account, so two women sharing a phone do not see each other's data. |
| Q37. Would training the ultrasound model on more normal scans improve accuracy? | Not much, and it is not worth it now. Normal scans are only 135 of the 2,897 scans (BUSI 131, BrEaST 4; BUS-BRA has none) and 22 of the 470 non-cancer test scans, about 5%. The errors that matter are benign lesions flagged as suspicious and a few missed cancers, not normal scans, so even perfect normals could change the non-cancer-cleared figure by at most about 5 percentage points. The one test we ran with mostly normal scans (BUS-UCLM) gave no gain: AUC 0.868 against 0.869, with fewer cancers caught. There is also a shortcut risk: if the normals come from one hospital or scanner, the model can learn the scanner instead of the disease, the same problem that made version 7 fail on new hospitals. And with only 22 normal test scans we could not measure a small gain reliably anyway. More useful: benign and malignant scans from new hospitals (ideally local ones) and a lesion-focused two-step model. |
| Q38. Have you tested the ultrasound model on another hospital's data? | Partly. We downloaded BUSI-WHU (927 scans, Wuhan, CC BY 4.0), but its public release has masks and no benign or malignant labels, so accuracy could not be measured. Without labels we saw that the model flagged 58.6% of the scans, close to the 57.3% its own test results predict, and that the ultrasound gate wrongly refused 4.3% of these genuine scans, which is a weakness to fix. A labelled outside test set, ideally from a Pakistani hospital, is the most important next step. |
| Q39. How accurate is the next-period prediction? | We measured it on 1,665 real cycles from 159 women, testing only on women the model never saw. The next period date is right within 3 days about 67% of the time on day one (95% interval 60% to 75%), and about 82% of the time once three cycles are logged (78% to 86%). The app shows a likely window, and with three or more cycles the real start fell inside it about 90% of the time. Irregular cycles are harder. |
| Q40. Why not an LSTM, as the scope says? | A woman has 3 to 12 cycles, far too few to train a neural network for her. We tested the alternative that matters: a Random Forest that sees her whole history did no better than simply averaging her own cycles (interval overlap of 77% to 84% against 78% to 86%). So we use her own average blended with the study average. It is simpler, explainable, works offline and is just as accurate. The measured gap to the scope's 85 to 90% target is reported honestly. |
| Q41. Can the fertile window be used to avoid pregnancy? | No, and the app says so. Ovulation is estimated as the expected period minus 13 days, and is right within 2 days about 66% of the time with three or more cycles; hormone tests or a fertility monitor would be needed for more. It is meant to help women understand their cycle, not as contraception. |
| Q29. Will it work on ultrasound images downloaded from the internet? | Often, with limits. In an informal check, compression, low resolution and annotation marks did not change the answer on 7 of 7 test scans; colour-tinted images were refused; a real carcinoma image was flagged (93%), a real fibroadenoma image was a false alarm (66% malignant), and a generic non-breast ultrasound was wrongly accepted. Two images cannot measure accuracy, so web images should be used only for demonstrations (section 6.13). |
| Q30. How does the AI companion know about me? | Every result (PCOS, ultrasound, risk questionnaire) and daily log entry is saved in a store on the phone. When you chat, the app sends a short name-free summary of that store with your question, if Personalise is on. The model uses it to answer about your situation. Switch it off, or delete all data, in the companion menu. |
| Q31. Can the AI give dangerous advice? | It is instructed never to diagnose or give doses, and emergencies are caught by code on the server, not left to the model: they always get an urgent message and Rescue 1122. If Gemini is unavailable a rule-based reply is used. It can still be wrong, so every answer points to a doctor, and clinician review of the wording is listed as future work. |
| Q32. Does it really understand Urdu speech? | Yes, in our tests: Gemini transcribed Urdu speech correctly once we required Urdu script (it first returned Devanagari, so the server retries automatically). Real phone microphones and accents should be tested before the demo. |
| Q33. Where does my voice and data go? | The phone sends the recording or text to the Femora backend, which forwards it to Google's Gemini service and returns the answer. Nothing is stored by Femora. With a free Gemini key Google may use the text to improve its products, so a paid key with opt-out would be used for real users. |
| Q34. Is the report a real medical report? | No. It copies the layout of a lab report (panels, reference ranges, flags, report number) for readability but says on every page that it is an AI screening summary. It carries Femora branding only, and demo reports are watermarked SAMPLE DATA. |
| Q35. Would millions of medical questions make the companion better? | Not by training, because the model is hosted by Google. They are valuable to test the companion at scale and, as trusted text, to retrieve passages that ground its answers. Both are planned, neither is built. |
| Q36. Why not train a model to recommend medicines? | There is no dataset that records which medicine is safe for which woman; public drug-review data only shows what was popular. A trained model would sometimes suggest ibuprofen to a pregnant woman with no way to explain why. A hand-checked table that removes unsafe options before the language model sees them is predictable, explainable and testable, which matters more here than cleverness. |
| Q37. How do you know the companion got better and not just longer? | The same 40 questions were asked of the old and new setup and scored by fixed rules: answers ending with a doctor referral fell from 100% to 0%, answers with 3 or more practical steps rose from 0% to 92%, 78% are based on a trusted source, and neither setup gave a dose or suggested ibuprofen in pregnancy. It measures form and safety rules, not medical correctness, which still needs a clinician's review. |
| Q38. Can a phone camera really measure heart rate? | Yes, heart rate is well established (photoplethysmography through the fingertip); on synthetic recordings our code is within 3 beats. We have not yet measured it against a pulse oximeter on a real phone, and it deliberately makes no claim about heart rhythm. |
| Q39. How good is the lump outline? | Mean Dice 0.86 (median 0.92) on 688 test lesions the model never saw, 95% outlined with good overlap; 0.74 on BUSI, the hardest source. It is shown only when the classifier finds a lesion, because on normal scans it still draws something a third of the time. |